Semi-algorithmic Mapping of

SNOMED CTCT

to ICD-10

Date: 2015-04-15

Version: 1.01	
Status: SUBMITTED

Table of Contents

1	Overview	3

2	Project Design	4

2.1	Life-cycle	4

2.2	Data	5

2.3	Software	5

2.4	Process	7

3	Algorithmic Matching	10

3.1	Evidence and Threshold Based Approach	10

3.2	Types of evidence used and strength	10

3.3	Scoring algorithm	13

3.4	Missed opportunities	14

4	Batching Groups	15

4.1	Early Approaches	15

4.2	Batching Categories	15

4.3	Missed Opportunities	19

5	Development of Automations	20

5.1	Identify	20

5.2	Modify	21

5.3	Flag for QA	23

5.4	Implications for IHTSDO Mapping Tool	25

6	Quality Assurance	27

6.1	Technical QA	27

6.2	Semantic QA based on automations	27

6.3	Human review and feedback	28

7	Productivity	30

8	Outcomes, Concordance	35

8.1	Sample Statistics	35

8.2	UKTC comparison	38

9	Conclusion	41

# Overview

West Coast Informatics, LLC, is a California (USA) based healthcare informatics company that worked with IHTSDO to map an unmapped portion of in scope SNOMED CT® concepts to ICD-10 to complete the “SNOMED CT® to ICD10” map published with each SNOMED CT® release.

The project involved using a combination of algorithmic approaches with manual review, conflict detection, and conflict resolution to deliver mappings for 66814 concepts over a six month period.

This document details the design of the project, the algorithmic approach used to generate initial mappings, early and later stages of workflow used to organize, group, and batch the concepts in question as well as an overview of the tooling and project management approaches used to deliver the final product.

A summary of the statistical “concordance” is given to show the overall effectiveness of this approach from a quality perspective. Finally lessons learned and recommendations for how to apply these to future mapping projects are included.

# Project Design

The project was designed to leverage existing tooling platforms in combination with development of an algorithm to produce initial maps based on information gleaned from third party knowledge resources and information from the IHTSDO Mapping Service Team’s Mapping Principles Handbook.  Algorithms were iteratively improved based on feedback from the mapping team. Many of the ideas and lessons learned are drivers for building similar functionality into the IHTSDO’s own web-based mapping tool.

## Life-cycle

The following diagram shows the overall life cycle for the project.

There are  a couple of decision points that lead to more scrutiny of map records.  They include whether map specialists choose the same or different codes from the algorithm, whether QA rules pass, and whether there is any additional feedback from the Mapping Service Team regarding delivery of records.  Each of these decision points triggered additional review and lead to new outcomes.

As the delivery and re-delivery process is iterative, under some circumstance the same record was delivered more than once based on re-review (and occasionally more than twice, or even more).

## Data

The SNOMED CT to ICD10 map scope includes all active child concepts of the high level “Clinical Finding”, “Event”, and “Situation with explicit context” concepts.  As of the January 2014 international edition of SNOMED CT, there were 107041 active concepts in scope of which 38066 were mapped.

For this project, it was determined that a total of 66814 unmapped concepts were to be included in scope.  The discrepancy (107041 - 38066 = 68975) is accounted for by changes in the non human subset concepts and by 1000 concepts put into a pilot mapping process but not yet mapped.  Any new concepts in SNOMED CT that would be authored for the July 2014 or January 2015 editions that would enter map scope were planned to be mapped by the Mapping Service Team using the IHTSDO mapping tool.

Of this pool of 66814 concepts, the breakdown by category is below.

- Finding (includes disorder) – 61434 (92%)

- Situation – 2659 (4%)

- Event – 2721 (4%)

The in scope portions of SNOMED CT already mapped to ICD10 comprise the most commonly used concepts for things like problem lists, quality measures, and other aspects of clinical use. This means the majority of what remains is lower quality and less frequently used aspects of the terminology.  As a result, it was expected that there would be a larger number of unmappable concepts than among the pool of maps published as of January 2014.

## Software

Much of the software used for this project was based on the prototype map tooling developed by IHTSDO and UKTC.  It made use of the Eclipse based Cartographer mapping environment as well as a complex collection of shell and Perl scripts developed as a means to manage workflow, conflict analysis, reporting, QA, and publication activities.

Following is a summary of tooling used by various workflow stages:

- Batching

  - The standard batching script used with the IHTSDO map prototype tooling was reused.

  - Typically batches of size 25 based on SNOMED CT tree position ordering were used.

- Generation of initial algorithm suggestions

  - Custom Perl scripts built for this project were used to analyze different data sources to arrive at a list of candidate target codes as well as an initial choice of map target(s).

  - A custom script was used to create map record files with algorithm-generated map target codes for use by the tooling platform.

- Editing

  - The Eclipse based Cartographer mapping tool was used by map specialists for editing.  The tool was loaded with the January 2014 edition of SNOMED CT and the 2010 edition of ICD10 as was previously used by the IHTSDO mapping team itself.

  - Under certain other circumstances (such as analysis for NC assignment), spreadsheets were used to more effectively and efficiently group similar things and make determinations.

- Workflow Management

  - A collection of shell scripts, Perl scripts, and cron jobs run nightly automations that report the state of editing, including work that’s assigned but not done, work that needs to be assigned, work that is fully publication ready, etc.  These same automations also automatically move ready content through the workflow, including comparing records when specialists have finished reviewing work, and marking resolved conflicts as ready for publication.

  - There was also a basic web application tool for assigning batches of work to editors (and/or conflict batches to leads)

  - This is the same tooling used previously by IHTSDO to manage their mapping projects.

- Quality Assurance

  - Some stock tooling from the IHTSDO prototype map tooling existed to validate repository structure, verify some basic structural rules about map records, validate the publication files, and perform limited content QA.

  - Specific automations for QA were developed for this project based around an analysis of the IHTSDO Mapping Principles Handbook.  These were implemented as a Perl script and were used to redirect some mappings from the publication queue to a review step to fix known issues (e.g. events not mapped to chapter XX codes, or use of 3 digit codes when a 4th digit is available).

- Publication

  - Standard RF2 generation tooling from the IHTSDO prototype map tooling was used.

- Delivery and review

  - Published RF2 files were delivered to the production map tool server used by the IHTSDO mapping tool.  A special project for delivery of these records was created along with a special admin tool for loading records from RF2 and generating a percentage-based random sample of the records involved for review.

  - Redelivery of records following feedback from the ITHSDO Mapping Service Team required additional tooling to support a step to remove previously of delivered map records (where not already changed by the Mapping Service Team).

- Feedback

  - Custom tooling was developed to implement feedback pattern predicates.  Typical review of a feedback pattern involved identifying the list of delivered (but not already edited) concepts subject to a particular rule.  These concepts where then loaded into a QA batch and either manually re-edited or subjected to ad-hoc algorithms to address the specific problems in question.

A comprehensive wiki of the project was maintained to capture information about all aspects of the process and included relevant documentation like the Mapping Principles Handbook (including a simplified form for algorithm development), meeting notes, contact info, and training videos recorded using Jing.  This evolved as we went along and so is less comprehensive for the earlier days of the project.  Fairly detailed delivery and feedback reports exist for work done in the last couple months of the project. All of this information is available to interested parties, if desired (contact info@westcoasinformatics.com).

## Process

The process evolved somewhat over the course of the project.

Early Experiences

Mapping started with a pilot review of 1000 concepts and about six map specialists.  The team continued learning and expanding throughout the project. This was a training opportunity for the team and a chance to learn more about the Mapping Principles Handbook while algorithms and automations were still being implemented in parallel.

Initial algorithms for batching, algorithmic candidate generation (and scoring) and initial code choices were developed using the existing IHTSDO maps as a training set.  Targeted algorithms were also developed (based on the Mapping Principles Handbook) for automations to identify principles, apply (or remove) map advice, fix codes, and identify known QA problems.

Following the pilot, the batching algorithm was reassessed and changed for the remainder of the project.  Our first batching effort involved algorithms to identify easy, medium, and hard mapping cases based on characteristics of the SNOMED CT content, characteristics of the algorithm’s pool of evidence, and scoring mechanisms trained against the existing pool of mappings.

For an example, an algorithm suggestion of a particular map code that had multiple strong pieces of evidence and no other alternative suggestions considered an easy case.  Hard cases were things with high volumes of low quality suggestions, and or very little information. Medium cases were everything in between.

The plan was to use different workflow processes on each of the categories to ensure greater review of hard cases and require less review of easy cases.   Following the initial pilot, about 5000 easy cases were batched for map specialists to review as a test of this overall algorithm.

Developing a Stable Process

While that effort was underway, further analysis of the algorithms for identifying these easy, medium, and hard categories showed that beyond easy, there was not significant value in the other divisions and given our increased understanding of the Mapping Principles Handbook and with a good range of speciality/expertise among the mapping team, we switched gears and adopted a batching approach based around other features of the content, including how and where algorithms identified the potential application of a map principle and what chapters of ICD10 the algorithm chose for initial coding choices for cases.  Batching is described in more detail in the next section.

With a new batching strategy in place, the remaining concepts were batched according to this new strategy.  The basic workflow diagram shown above was used for the remainder of the project.

Eventually, the mapping team comprised a total of eleven map specialists with different backgrounds, different specialities, and different levels of familiarity with coding and mapping tasks.  The team included MDs, RNs, and terminologists.  Some people had significant prior coding experience, including work on the SNOMED CT to ICD10CM mapping project.

Weekly meetings were convened with the Mapping Service Team to discuss deliveries, provide feedback and identify problems.  Early feedback patterns identified some gaps in our understanding of the algorithms as well as revealed some technical glitches in the delivery of some batches where map specialist edits were lost (leading to purely algorithm-generated, face invalid maps).  These feedback patterns were identified on our project wiki, solutions were developed, algorithms were updated as necessary and problematic map records were either corrected or re-mapped by human map specialists, and then redelivered.

The process changed somewhat over the course of the project, with practices eventually settling on a weekly delivery schedule that was targeted to be about the number of concepts remaining to be mapped divided by the number of weeks remaining until the end of the period.  Concepts were mapped by the algorithm, and then mapped by a human map specialist (with access to information about all candidate codes produced by the algorithm, batching category, and likely principles applied).  Resulting concepts with QA errors or other problems were held back from delivery and the remaining content was loaded into the IHTSDO’s mapping tool for review.  In general, a sampling rate of 10% was used to review delivered content.

A special project was undertaken to identify likely NC cases to pull them out of the normal workflow and deliver as an exceptional case.  Early work in this was too aggressive and identified many things that the Mapping Service Team believed were mappable, though it was difficult to arrive at unambiguous guidance except in very specific cases (e.g. tumor staging concepts were analyzed and considered to be unmappable).

The delivery, feedback, algorithm improvement was an iterative process fed by an increasing understanding of the Mapping Principles Handbook and an updated version that came to us around the middle of the project.  Additional MST guidance documents on .8 vs .9 coding and on Dagger/asterisk also came during this period as well as initial QA feedback on what was delivered.  This additional guidance was used to improve candidate generation algorithms, automations, and QA.

Later Experiences

Towards the end of the project, we adopted a twice-weekly delivery followed by meetings with the Mapping Service Team.  The original effort to identify feedback patterns was abandoned in favor of getting through to the last concept and then going back to perform QA.

The last month of the project consisted primarily of QA review, remapping, fixing, and redelivery of records.  A complete accounting of QA patterns identified and resolved is available still on the project wiki.

Lessons Learned - Recommendations

To undertake a similar project in the future, we make the following recommendations:

- Determine an effective sampling rate at which to review content.  Consider a higher sampling rate for expected “difficult” content and a lower sampling rate for known straightforward patterns (such as poisonings).

- Reviewers should make corrections to all concepts reviewed, rather than waiting for feedback QA processing to clean up mistakes.

- A feedback process wherein “rules” for mapping within certain content areas become apparent, they should be documented with good examples (and added to the handbook).

- When considering use of map advice, automate the application of advice as much as possible so that map specialists do not need to consider advice when performing mapping.

- Define clear guidance for what is mappable and what is not mappable, so the range of likely unmappable concepts can be easily identified and quickly reviewed (e.g. many of the vehicle accidents in SNOMED CT).

- Use a consistent tooling platform – for this project we developed maps in one set of tools, and published/delivered maps using a different set of tools.  The context switching needed to accomplish this is bound to lead to errors.

# Algorithmic Matching

This section describes the approach used for algorithmic matching.

## Evidence and Threshold Based Approach

The project relied on an algorithm to generate candidate maps to ICD10, rank them in a variety of ways and then choose one (or more) of the candidates as the official algorithm choice – to be compared against a map specialists edits.

The algorithm was written to gather evidence from a number of sources and generate potential candidate maps.  Then, evidence was weigthed, combine, and a threshold mechanism was used to determine when a particular coding choice had sufficient strength to be the initial candidate map target.

Some rules of evidence relied on connections in third party data sources, like the NLM’s ICD10CM maps, the UMLS or NCI-Metathesaurus concept structure or relationships, and the mapping resources available in the UMLS.  Upon noting that Wikipedia contained some instances of SNOMED CT and ICD10 codes, we considered using it as a provider of evidence as well, but ultimately were unable to find any useful way of programmatically leveraging it as a coding resource.   Finally, we also performed a variety of lexical matching against the ICD10 preferred terms, inclusion notes, and index entries.

The weigthing, scoring, and threshold algorithms were derived empirically by comparing outcomes of the algorithm against published maps from IHTSDO.  Though known inconsistencies in that resource made this process more art than science. Access to a gold-standard training set would be ideal.

## Types of evidence used and strength

Following is a table of the types of evidence used to yield a list of potential candidates.  NOTE, where a rule has a part (a) and a part (b), we consider that either/or of these things constitutes a single piece of evidence and avoid weighting it twice if both parts of it produce the same result.

| # | Description | Strength |
| --- | --- | --- |
| 1 | SNOMED CT to ICD10CM are connected via the mappings developed by NLM and the ICD10CM code can be algorithmically matched to an ICD10 code. | VERY Strong |
| 2a | SNOMED CT and ICD10 share the same concept in UMLS/NCI-META | Strong |
| 2b | SNOMED CT and ICD10CM share the same concept in UMLS/NCI-META or UMLS and the ICD10CM code can be algorithmically matched to an ICD10 code. | Strong |
| 3a | SNOMED CT to ICD9CM are connected via the IHTSDO mappings which are then connected through UMLS/NCI-META CUIs to ICD10. | Medium |
| 3b | SNOMED CT to ICD9CM are connected via the IHTSDO mappings which are then connected through UMLS/NCI-META CUIs to ICD10CM which can be algorithmically matched to an ICD10 code. | Medium |
| 4 | SNOMED CT to ICD9CM are connected via the IHTSDO mappings which are then connected through 1-1 GEM mappings to ICD10CM codes that can be algorithmically matched to an ICD10 code. | Medium |
| 5a | SNOMED CT PT is in a CUI with a "narrower" than NCI-META relationship to a CUI containing an ICD10 PT (or, if no distance-1 "narrower" relationship is found, go to distance-2). | Weak |
| 5b | SNOMED CT PT is in a CUI with a "narrower" than UMLS relationship to a CUI containing an ICD10CM PT code that can be algorithmically matched to an ICD10 code | Weak |
| 6a | SNOMED CT PT is in a CUI with a distance-1 NCI-META relationship (other than "narrower") to a CUI containing an ICD10 PT code | Weak |
| 6b | SNOMED CT PT is in a CUI with a distance-1 UMLS relationship (other than "narrower") to a CUI containing an ICD10CM PT code that can be algorithmically matched to an ICD10 code. | Weak |
| 7a | SNOMED CT and ICD10 have lexical similarities in the index files | VARIABLE |
| 7b | SNOMED CT and ICD10CM have lexical similarities in the index files and the ICD10CM code can be algorithmically matched to an ICD10 code | VARIABLE |
| 8 | SNOMED CT and ICD10CM are connected in the Kaiser CMT subsets and the ICD10CM code can be algorithmically matched to an ICD10 code | Medium |
| 9 | SNOMED CT and ICD9CM are connected via NLM's mapping from ICD9CM to SNOMED CT and the ICD9CM code. | NOT USED |
| 10 | A SNOMED CT term and ICD10CM are connected in a Wikipedia article | NOT USED |
| 11 | Children of "Plants - toxic effects" get T62.2 or X49 T78.4 gets a score boost of +2 | 100% |
| 12 | Automatic assignment of asterisk code. If the code chosen by the algorithm is a dagger code that has a preferred rubric with an asterisk usage, we will automatically also assign the asterisk code. | 100% |

Lexical matching was done by using Lucene to compare descriptions in SNOMED CT to various lexical constructions from ICD10.  The process begins with three files:

- A pipe-separated (|) file with SNOMED CT concept id and description (in this case, even retired descriptions may be useful).

- A pipe-separated (|) file with ICD10 codes, some lexical value, and any “see also” information.  The lexical values used included:

  - Preferred names

  - Inclusions

  - Index entries

- A synonyms file translating between expressions in SNOMED CT and expressions in ICD10.  For example “abrasion” => “friction burn”

The ICD10 data needed some cleaning to make it more useful.  First, some content was removed from the index, including expressions like “not elsewhere classified”, “nec”, and “other”.  Next, higher level codes in ICD10 (not codable to) were removed. Third, any expressions containing synonym expressions were copied and replaced with the synonym expression (and both entries were put into the index).

To handle inclusions and index terms, a fully qualified value was created from the context. For example,

The inclusion “morbilli” in B05 was expanded to ”Measles morbilli” to create a better term for matching.  Similarly, index trails were rolled up into fully qualified terms for indexing.  For example,

Measles (black) (hemorrhagic) (suppressed) B05.9 
- with 
- - complications NEC B05.8

For lexical matching, this index trail would be analyzed as “Measles (black) (hemorrhagic) (suppressed) with complications”.  Any “see also” information was included as well so it could be searchable.

With these initial files in hand, a process was run to index the preferred and inclusion rubrics and the index entries of ICD10 and then perform searches for each SNOMED CT concept description against that index to produce a weighted score for each match.  Consider an entry like this which contains a SNOMED CT concept id, a matching ICD10 code, and a score:

10184002|K83.0|7.420333

Looking up the corresponding SNOMED CT concept and ICD10 code, we see:

- SNOMED CT: 10184002 - Recurrent cholangitis (disorder)

- ICD10: K83.0 - Cholangitis

The last column is the raw Lucene score, which was then weighted within the scoring algorithm to be compatible with strength of other types of evidence.  The default Lucene scoring algorithm was used.

## Scoring algorithm

Candidate target codes were weighted based on the strength of evidence involved.  With strong evidence outscoring medium evidence and medium evidence outscoring weak evidence.  The score of lexical matching was based on the quality of the match (with better matches scoring significantly higher).  In certain cases, a “bump” was given to ensure a better outcome, then say a simple “not classifiable” result.

Following weighting of candidate codes, a series of threshold conditions were applied to determine whether a candidate was good enough to be considered the initial target map code for the mapping.  In some cases, multiple codes would score equally highly and meet threshold conditions – in which case multiple codes would be asserted as the initial choice.

Here are some details about the algorithm’s scoring and thresholds.

Scoring

- Very strong evidence – 11 points

- Strong evidence – 8 points

- Medium evidence – 5 points

- Weak evidence – 3 points

- Lexical matches were multiplied by 1.5 and then added to 1 and rounded down to produce the final score.  Thus, the example above, with a Lucene score of 7.420333 would produce a weighted score of 12.  You can see, this would be roughly equivalent to a “very strong evidence” score.

- Some boosting was done based on feedback from use of the algorithm

  - Boost rule 4 by 1 point if there was only one choice

  - Boost T78.4 by 2 points (based on feedback).

- A special rule 11 was developed as well to ensure a correct mapping for toxic plants.  This is exactly the kind of feedback that improves results.

- NC (not classifiable) is always given a “medium” score, so it will outrank very low quality lexical matches, or only the presence of weak evidence.

Once candidates were scored, a series of thresholds/conditions were applied to determine what would be the algorithms “choice”.  These conditions were evaluated in order to determine a winner:

- A total score above a threshold of 22.

- A total score above a threshold of 14. (meaning there is something above 14, but not something above 22).

- If there is only one non NC choice, choose it

- Choose the highest scoring code regardless of threshold.

Then some other rules were applied

- If a 3 digit code was chosen that is not codable, pick the .9 option.

- If there are two codes with the same first three digits, pick the higher one (e.g. favoring .8 or .9).

- If the chosen code is part of a dagger/asterisk pair and the other half of it is present in the candidate code list, choose both.  If there are more than one option for the second part, choose the one with the highest score.

These algorithms were tuned multiple times through out the process and the exact numbers were changed.  The set of published maps was used to train the process and then it was refined through feedback as mappings were created.

## Missed opportunities

The time frame for this project was very short and many tools and processes had to be designed and implemented for it all to work.  In hindsight, there are some important opportunities that were missed that would or could have improved algorithm performance.

- Better handling of cases with multiple codes

  - Earlier handling of dagger/asterisk combinations.

  - Identification of other non dagger/asterisk code combinations that follow the manifestation/etiology pattern.  Having a data driven approach to know when it was likely that one code should also go with another one could improve multiple-coding accuracy.

- Enforce code order where applicable.  The algorithm picked multiple codes in some cases but not in a particular order.

- Boost Z and R codes for low quality findings.

- Decrease scores if ICD10 contains exclusions that achieve high lexical matching scores when matched against a SNOMED concept. This condition indicates the exclusion should be applied, thus disqualifying the SNOMED concept.

In addition to these specific things, better incorporation of the rules of the Mapping Principles Handbook into the scoring algorithm  would have improved accuracy.

Finally, there are potential other resources to connect SNOMED CT and ICD10 that could have been leveraged.  We briefly investigated the use of Wikipedia but were unable to efficiently programmatically access it within our technology stack and found it relatively unreliable as a source of evidence.  Co-occurrence of SNOMED CT and ICD10 codes in other documents such as medical literature, or medical records, or other similar resources may also have improved accuracy.

# Batching Groups

This section describes the approach used for algorithmic batching of the content..

## Early Approaches

The early approach was based around analysis of the strength and focus of available evidence in each cases.  Where algorithms found very strong evidence for a single code, cases were considered easy.  Where algorithms found weak evidence for a variety of different codes (or no evidence at all), these cases where considered hard.  In between cases were considered medium.

The plan was to require less review for easy cases, a normal amount of review for medium cases, and extra review for hard cases.

An increased understanding of the Mapping Principles Handbook, the realization that there were a large number of unmappable cases, and further analysis of the difference between hard and medium cases (and their degree of concordance when trained against the previously published maps), lead us to conclude there were better, more efficient ways to organize the batching of content.

## Batching Categories

After the pilot 1000 concepts and the initial batching of the 5000 easy concepts, a new batching strategy was put in place that was based more around the algorithmic analysis of the remaining concepts.  The were four key principles used to design this batching strategy.

- Use algorithmic means to identify likely unmappable cases

- Use algorithmic assignment of map principles from the Mapping Principles Handbook

- Use candidate (and initial coding choices) from the algorithm to organize batches by likely ICD10 content area (e.g. chapter).

- Use feedback to develop batching categories based on very specific criteria.

This analysis ultimately lead to division of the pool of concepts to map into 14 categories with some sub-categories involved.  This is an ordered, mutually exclusive, list of batches.  Meaning the first batch that a concept qualified for is the batch it was added to.

| # | Name | Description |
| --- | --- | --- |
| 01 | Easy | First pass through algorithm and its judgement that there was very strong evidence for only a single code. This was the initial batch that was edited. |
| 02 | Not Classifiable | Based list of SNOMED CT concepts for which the algorithm was unable to determine any possible mapping to ICD10 based on rules of evidence. Final list of concepts to include was determined by human lexical review. This analysis determined that certain lexical patterns were good clues to likely unmappable cases. For example, “able to” or “normal” are things that do not exist in ICD10 because it codes for deficiencies, inabilities, and abnormalities (e.g. problems). So a finding that was a lack of a problem was a likely unmappable case. Other similar approaches to lexical analysis were used to keep cases from winding up in other categories. |
| 02a | Deficiency | Look for “defect”, “deficiency”, “deficit” in FNs. This was a later batching group included under 02 to prevent assignment to a later group. These were batched separately to ensure the cases could be mapped together as they are substantially similar in outcome. |
| 02b | Family History | Concepts originally delivered as unmappable were re-batched based on feedback to be re-edited based on the algorithm. |
| 02c | Events with NC | Concepts originally delivered as unmappable. Based on guidance from the Mapping Service Team, it was indicated that events should nearly always map to ICD10 Chapter XX codes. |
| 03 | AND/OR | In cases of AND/OR - only map to an ICD10 code if the index suggests that both parts of the injury map to the same code. Based on map principle 31 |
| 04 | Postoperative Complications | Batched based on map principle 38 and later on map principle 39 (added later in the project). |
| 05 | Allergies and Poisonings | Map specialist must understand how to distinguish between the two (for example, foods that are safe for most people and deadly for some with specific allergies versus substances like some mushrooms that are noxious for everybody). There are standards (e.g., X49, Z88.8) which often but possibly not always apply. Map specialist must deal with external causes for some poisoning (e.g., environmental disasters), "intentionality" (e.g., accidental versus intentional overdoses, medication errors (coordinating with Accidents?). Based on map principles 19, 21, and 27. |
| 06 | Pregnancy and childbirth | Numerous concepts concerning mother, fetus and infant including but not limited to labor and delivery. Ante and postpartum. Separate from congenital issues). Based on map principle 22 and also on high ranking algorithm candidate codes from Chapter XV or XVI. |
| 07 | Infections and Infestations | SNOMED CT distinguishes between Infections and infestations. Infections generally involve microorganisms, bacteria, viruses, protozoa, fungi, etc.) These have many "dagger and asterisk" codings including "not specified elsewhere" etiologies. There are also rules about use of morphology info. Also often in dual coding (not dagger and asterisk) for infections related to injuries and medical procedures. SNOMED CT uses the word "infestation" for parasitic diseases not caused by microorganisms (larvae, other worms, flukes, nematodes, mites, fleas, lice etc.). Many dagger and asterisk sets. Based on three predicates - The SNOMED CT concept having a “pathologic process” relationship to “infectious process” - Having a lexical match on “infestation” - Having a high ranking algorithm candidate code from Chapter I |
| 08 | Mental | Natural grouping of the concepts involving mental health. Many of the SNOMED CT terms (e.g., "persistent", "severe") are not clearly defined in ICD-10. Based on lexical matches to “affective”, “mania”, “paranoia” or having a high ranking algorithm candidate code from Chapter V. |
| 09 | Neoplasms | Map specialist must understand rules about "topography" (i.e. site), morphology, behavior (benign, in-situ, malignant), and staging. Many dagger and asterisk codes as various neoplasms can cause similar manifestations. Based on lexical match to “neoplasm”, “malignant”, “benign”, “*inoma” or having a high ranking algorithm candidate code from Chapter II. |
| 10 | Accidents and Injuries | Map specialist must understand rules regarding Place of Occurrence, External Cause, coding for open and closed fractures, complex criteria for vehicles accidents. I would probably include animal stings and bites here, there are not many concepts. Should also include medical treatment errors and related invents. Based on map principles 04, 28, 30, 32, and 37 or having a high ranking algorithm candidate code from Chapter XIX or XX. |
| 11 | Congenital malformations and deficiencies | Many concepts involving congenital malformations and deficiencies (e.g., missing blood factors). Syndromic terminology (i.e., what problems are included in which syndromes) would benefit from focus of a single map specialist. Based on map principles 16 and 33 or having a high ranking algorithm candidate code from Chapter XVII. |
| 12 | "Functional" | Diseases that are not obviously caused by organisms or neoplasms and that affect the function of a body system. E.g., Arthritis, diabetes, Crohn's and related, MS. Some have dagger and asterisk structure. I would include non-neoplastic blood, digestive and pulmonary disorders. This might be the "Other" category, perhaps good for one of our MD internists. Broken up into 4 parts: - "Musculo-skeletal" Chapter XII, XIII - "Pulmonary/circulatory" Chapters IX and X - "Digestive/Genito-urinary" Chapters XI and XIV - "else" Chapters III, IV, VI, VII, VIII Based on having a high ranking algorithm candidate code from Chapter II, IV, VI, or XIV. |
| 13 | Miscellaneous-NC | Anything that does not meet the categories above for which the algorithm can find no information other than NC. This is the potentially classifiable spill-over from Group 02. Many of these are likely still NC, even though the algorithm has suggestions. |
| 14 | Miscellaneous | Anything that does not meet the categories above. |

This proved to be an effective way to partition the concepts so that map specialists could focus on the same types of concepts and keep the same mapping rules in mind while editing these concepts.

## Missed Opportunities

The goal of the batching approach was to present map specialists with similar content grouped together to which similar mapping principles or coding rules would apply.

Batching was organized around content areas identified by map principles and algorithm generated candidate target codes.  The weakness of the latter approach is that cases where the algorithm misidentifies the category leads to inappropriate batching.

One potential improvement to the batching approach would have been to base it around SNOMED CT hierarchies.  Review by the Mapping Service Team revealed that under many circumstances similar coding rules could be determined for all descendants of particular SNOMED CT concepts.  An alternative approach would have been to identify the correct “levels of granularity” within the SNOMED CT hierarchy at which better and more specific coding guidance could have been given.

Comprehensively applying this approach would involve analyzing the shared lineage of concepts involved and determining the right level of the hierarchy at which coding guidance could be developed and supplied.  We believe this approach would have particularly benefited in the batching and editing non-disorder findings, situations, events, and also the analysis of unmappable concepts.

# Development of Automations

Along with an algorithm to generate candidate target codes, score them, and choose “winners”, additional algorithms were developed to identify candidate map principles, modify target codes and advice after editing had taken place, and flag mapped concepts for QA review that violated known conditions.  The following sections describe the details of these algorithms.

## Identify

The ITHSDO Mapping Principles Handbook was comprehensively (and iteratively) analyzed so that algorithms could be developed to identify likely mapping principles that would apply.  The purpose of this was to focus a map specialist’s attention on the specific guidance related to those principles.  The following predicates were used to identify principles.

- Principle 04: cases where either of these two conditions apply:

  - The algorithm-generated candidate target code is either a 4-digit ICD10 code having 0 or 1 fifth digit expansion for “open” or “closed” injuries or the corresponding 5-digit ICD10 code itself

  - SNOMED CT concept to map has a fully specified name containing an injury word from this list: “wound”, “fracture”, “dislocation”, “injury”, “injuries”, “lesion”, “perforation”, “hernia”, “herniated”, “division”, “accident”, “foreign body”, “subluxation”, “collision”.

- Principle 10:  cases that have an algorithm-generated candidate target code whose first 4 digits correspond to a 4-digit ICD10 M code.

- Principle 12: cases that have an algorithm-generated candidate target code in ICD10 where the preferred name contains the words “male” or “female”.

- Principle 16: cases where either of these two conditions apply:

  - The algorithm-generated candidate target code is an ICD10 code having a sub-entry in the index containing the words “congenital”, “hereditary”, “familial”, or “acquired”.

  - SNOMED CT concept to map has a fully specified name containing “acquired”, “congenital”, or “familial”

- Principle 19: cases where the SNOMED CT concept to map has a fully specified name containing one of the words: “allergy”, “allergic”, “allergies” or the patterns “*sensitivity” and “anaphyl*” and without matching the pattern “pseudo*”.

- Principle 21/27: cases where the SNOMED CT concept to map has a fully specified name containing a poisoning word from this list: “poisoning”, “overdose”, “toxic effect”, “toxicity”, or “toxicosis”.

- Principle 22: cases where the SNOMED CT concept to map has a fully specified name containing one of the words: “fetal”, “fetus”, “neonate”, “neonatal”, “premature”, “antenatal”, “birth” or “maternal”, “mother”, “pregnant”, or “pregnancy”.

- Principle 24: Cases where the algorithm-generated candidate target code contains an age word from this list: “fetal”, “fetus”, “newborn”, “neonatal”, “neonate”, “perinatal”, “childhood”, “juvenile”, “infant”, “adolescent”, “adolescence”, “adult”, “presenile”, “senile”.

- Principle 28: cases where the SNOMED CT concept to map has a fully specified name containing  either the word “open” or the word “closed” and also an injury word from this list: “wound”, “fracture”, “dislocation”, “injury”, “injuries”, “lesion”, “perforation”, “hernia”, “herniated”, “division”, “accident”, “foreign body”, “subluxation”, “collision”.

- Principle 30: cases where the SNOMED CT concept to map has a fully specified name containing  he word “multiple” and the word “fracture” OR containing the phrase “fracture of” and the word “and”.

- Principle 31: cases where the SNOMED CT concept to map has a fully specified name containing the phrase “and/or”.

- Principle 32: cases where the SNOMED CT concept to map has a fully specified name containing the word “bite”.

- Principle 33: cases where the SNOMED CT concept to map has the all of following conditions:

  - an “occurrence” relationship to “Congenital”

  - an “associated morphology” relationship to “Developmental anomaly”

- Principle 35: cases where the algorithm-generated candidate target code is an ICD10 code that is the end of a dagger/asterisk combination either on the preferred term, in the inclusions, or in the index.

- Principle 37: cases where either of these two conditions apply

  - The SNOMED CT concept to map has a fully specified name with the word “multiple”, and also an injury word from this list: “wound”, “fracture”, “dislocation”, “injury”, “injuries”, “lesion”, “perforation”, “hernia”, “herniated”, “division”, “accident”, “foreign body”, “subluxation”, “collision”

  - The SNOMED CT concept to map has a fully specified name with the word “with”, and two different injury words from the list above.

- Principle 38: cases where either of these three conditions apply

  - The SNOMED CT concept to map has a fully specified name containing the words “postoperative” or “postsurgical” or matching the pattern “complication*procedure”

  - The SNOMED CT concept to map has a fully specified name containing the pattern “* resulting from *”

  - The algorithm-generated candidate target code is in the range Y83-Y84.

There are very likely ways that the predicates above could be improved.  Most notably, better use of SNOMED CT hierarchies and relationships to use semantics of the terminology to identify desired conditions would be helpful.  Additionally, identification of principles after mapping occurs by a map specialist could be useful in directing attention to specific guidance that should be followed.  Many of the predicates above pre-suppose that the algorithm has made an appropriate choice of target code.  Where it has not, there will be inaccuracies.

## Modify

The ITHSDO Mapping Principles Handbook was comprehensively (and iteratively) analyzed so that algorithms could be developed to programmatically assign map advice (or remove it where mis-applied by a map specialist) and in some cases modify target code choices to ensure they meet guidance regarding use of 3 vs. 4 digits.

Following are the predicates and actions corresponding to the modification automations developed for this project.

- Principle 03:

  - Predicate: map target has more than three digits and is in the range W00-Y34 (except X34, X59, Y06, Y07, Y35, Y36)

    - Action: change the matching map target to the three digit category code.

  - Predicate: map target has more than four digits and is one of X34, X59, Y06, Y07, Y35, or Y36

    - Action: change the matching map target to the four digit modifier.

- Principle 04:

  - Predicate: maps with targets having 5 digits where the SNOMED CT concept to map has a fully specified name with an injury word from this list: “wound”, “fracture”, “dislocation”, “injury”, “injuries”, “lesion”, “perforation”, “hernia”, “herniated”, “division”, “accident”, “foreign body”, “subluxation”, “collision” and without the words “open” or “closed”

    - Action: Add the advice “MAPPED FOLLOWING WHO GUIDANCE”.

  - Predicate: the SNOMED CT concept to map has a fully specified name with the word “malignant” and the word “neoplasm” but not the word “primary”.

    - Action: Add the advice “MAPPED FOLLOWING WHO GUIDANCE”.

  - Predicate: the SNOMED CT concept to map has a fully specified name with the words “malignant”, “neoplasm”, and “primary”.  OR, the SNOMED CT concept is a descendant of “Primary neoplasm” – 372087000.

    - Action: Remove the advice “MAPPED FOLLOWING WHO GUIDANCE”.

  - Predicate: the SNOMED CT concept to map is a descendant of “Secondary neoplasm” – 128462008.

    - Action: Remove the advice “MAPPED FOLLOWING WHO GUIDANCE”.

- Principle 05:

  - Predicate: map target is in the range C00-D48.

    - Action: Add “POSSIBLE REQUIREMENT FOR MORPHOLOGY CODE” advice.

  - Consider the inverse of this rule, that the advice should appear nowhere else.

- Principle 06:

  - Predicate: map target is in the range T31-T32.

    - Action: Add “USE AS PRIMARY CODE ONLY IF SITE OF BURN UNSPECIFIED, OTHERWISE USE AS A SUPPLEMENTARY CODE WITH CATEGORIES T20-T29 (BURNS)” advice.

- Principle 07:

  - Predicate: primary (first) map target is in Chapter XX.

    - Action: Add “THIS IS AN EXTERNAL CAUSE CODE TO USE IN A SECONDARY POSITION” advice.

- Principle 08:

  - Predicate: primary map target has a coding hint matching one of these patterns: “Use additional code, if desired, to identify infectious agent or disease”, “Use additional code (B95-B97), if desired, to identify infectious agent”, “Use additional code (B95-B96), if desired, to identify bacterial agent”  AND the map has only a single target (e.g. no secondary code)

    - Action: Add “POSSIBLE REQUIREMENT FOR CAUSATIVE AGENT CODE” advice.

- Principle 11:

  - Predicate: primary map target has a coding hint matching one of this pattern: “This category is intended for use as an additional code to identify…” AND the map has only a single target (e.g. no secondary code)

    - Action: Add “THIS CODE IS NOT TO BE USED IN THE PRIMARY POSITION” advice.

- Principle 13:

  - Predicate: primary map target has a coding hint matching the pattern:  “Use additional code, if desired, to identify…” and the pattern does not contain the words “infectious” or “agent” AND the map has only a single target (e.g. no secondary code).  Through review, we discovered other exceptions to this including map targets with T8*, I6*, I20-I25, and chapter XX.

    - Action: Add “THIS CODE IS NOT TO BE USED IN THE PRIMARY POSITION” advice.

- Principle 15:

  - Predicate: map target uses a 5th digit activity code.

    - Action: Remove the 5th digit, bringing code up to the 4th level.

- Principle 21:

  - Predicate: primary map target is a poisoning code (from the TEIL3.ASC index) and there is a secondary (or higher) map target in the range of accidental poisoning cause codes (from TEIL3.ASC index) and that secondary (or higher) map target does not have these two advices: “MAPPED FOLLOWING WHO GUIDANCE”,  “POSSIBLE REQUIREMENT TO IDENTIFY PLACE OF OCCURRENCE”.

    - Action: Add the two advices (or either or if one is present and one is missing).

- Principle 23:

  - Predicate: primary map target has “POSSIBLE REQUIREMENT FOR AN EXTERNAL CAUSE CODE” advice and also has a secondary (or higher) map target from Chapter XX.

    - Action: Remove “POSSIBLE REQUIREMENT FOR AN EXTERNAL CAUSE CODE” advice.

  - It may also be desirable to always add this advice when such a case has only the primary map target.

One important insight from developing this process is the capability for certain map advices to be completely algorithmically  managed.  This means map specialists do not need to have these map advices included in a list of potential advices to assign.   Some advices can be partially automated but are still matters of judgement when automations do not apply.

## Flag for QA

The ITHSDO Mapping Principles Handbook was comprehensively (and iteratively) analyzed so that quality assurance algorithms could be developed to identify suspect data conditions that should be reviewed again with the specific handbook guidance in mind.  Some of these algorithms detect conditions that are never allowed, whereas others detect conditions that are suspicious and need to be reviewed, but may turn out to be correct.

Following are the predicates corresponding to the quality assurance automations developed for this project.

- General Predicates:

  - Predicate: map target with 3 digit code when there is a codable 4th digit.

    - Guidance: Re-map to appropriate level. (this only happens because tooling was not good enough to prevent it).

  - Predicate: primary map target is an asterisk code with secondary map code as a dagger code.

    - Guidance: Switch order of codes (this was eventually automated)

  - Predicate: primary map target is a dagger code with an asterisk reference in the preferred rubric  AND there is no secondary code matching that asterisk code

    - Guidance: Add the secondary code

  - Predicate: SNOMED CT concept to map is an (event) and the map target is not a Chapter XX code.

    - Guidance: Map to a Chapter XX code.

- Principle 03:

  - Predicate: map target is a 4th digit ICD code having a fifth digit option of 0 (open) or 1 (closed).

    - Guidance: Remap to 5 digits.

- Principle 04:

  - Predicate: SNOMED CT concept to map has a fully specified name containing the words “malignant” and ”neoplasm” but not the word primary and there is a map target of C80.0.

    - Guidance: Remove this map target.

- Principle 07:

  - Predicate: primary map target is a Chapter XX code and there is a non Chapter XX secondary code.

    - Guidance: Remap, Chapter XX codes should either be on their own (when mapping events), or used as secondary codes.

- Principle 08:

  - Predicate: primary map target has a coding hint matching one of these patterns: “Use additional code, if desired, to identify infectious agent or disease”, “Use additional code (B95-B97), if desired, to identify infectious agent”, “Use additional code (B95-B96), if desired, to identify bacterial agent”  AND does not have “POSSIBLE REQUIREMENT FOR CAUSATIVE AGENT CODE” and contains the words “infection”, “infectious”, or “bacterial”.

    - Guidance: Review to consider a second code or the advice.

  - This turned to be a weak/unreliable rule and should be re-thought.

- Principle 10:

  - Predicate: map target is a 4 digit M code (for which there is a codable 5th level) and there is no “FIFTH CHARACTER REQUIRED TO FURTHER SPECIFY THE SITE” advice.

    - Guidance: Consider adding a 5th digit, or adding the advice.

- Principle 12:

  - Predicate: SNOMED CT concept to map does not have a fully specified name containing the words “male” or “female” AND the map target is an ICD10 code with a preferred name that does contain the words “male” or “female”.

    - Guidance: Consider a GENDER rule.

  - NOTE: This rule is not terribly useful as written and could be improved upon with more study.

- Principle 21/27:

  - Predicate: SNOMED CT concept to map is a poisoning concept (descendant of “Poisoning” 75478009) and there is not a secondary (or higher) map target from the list of external cause codes applicable to poisonings (as derived from columns 2,3, and 5 from TEIL3.ASC index file).

    - Guidance: Remap to include the (required) external cause code.

- Principle 24:

  - Predicate: SNOMED CT concept to map does not have a fully specified name containing one of these words: “fetal”, “fetus”, “neonate”, “neonatal”, “premature”, “antenatal”, “birth” or “maternal”, “mother”, “pregnant”, or “pregnancy”  AND the map target is an ICD10 code that does use one of these words.

    - Guidance: Consider an AGE rule.

This list is not exhaustive and can almost certainly be improved upon with additional study and research.  Use of quality assurance rules like this should be iterative and continuously developed.

## Implications for IHTSDO Mapping Tool

The approaches used for batching, initial algorithmic map target generation, and automations for identifying, modifying, and validating maps are all applicable to the current IHTSDO map tooling environment.

When using the IHTSDO mapping tool for a newly initiated mapping project (say between SNOMED CT and ICD10PCS), it would be desirable to perform a similar content-based analysis as was used for this project to partition the pool of “in scope” concepts by content category.  This could be done based on SNOMED CT hierarchies, or based on a meaningful categorization of the target terminology (this would be terminology-specific).  The latter approach would require some kind of algorithmic code generation to identify which category of the target terminology a concept to map was likely to be mapped to.

Bringing automatic map target generation to the IHTSDO mapping tool is a little trickier because the mechanisms by which evidence is gathered are very terminology specific and rely on third party data sources to which the mapping tool does not presently have access.  One approach would be to develop a separate API for analyzing third party data sources and other sources of connection between two terminologies and allow the mapping tool to make a call to this API to generate initial codes.  That way, this third-party service could be developed (as needed) to suit the needs of individual projects without making major changes in the mapping tool code itself.  The exact “call out” to make could be defined in a “project specific handler” so that different mapping projects could employ custom third party services and data sources.

Automations to identify likely map principles that would apply to a given concept to map can be added to the tool.  Currently map principles are manually assigned by specialists (which would continue to be the case).  In addition, algorithms could be use to indicate map principles that likely apply so they are presented directly to specialists at the time of mapping and can link to information/examples from the mapping principles handbook.  This would focus the mapping activity and hopefully improve efficiency and accuracy. If algorithm map principle assignments were wrong, they could simply be removed and reassigned manually.

Automations to modify map records can also be added to the tool.  One insight of this process is that a significant number of map advices employed by this project were entirely algorithmically assigned, with no need for specialists to even consider whether to assign those advices.  Similarly, there are cases in which certain map advices should not be assigned and algorithms could remove erroneous map advice if mistakenly assigned by a specialist.

Validation rules developed for this project could be easily implemented in the IHTSDO map tool.  The tool already makes use of a project-specific validation framework that can either warn or prevent specialists from making certain choices.  These validation rules can apply to advice assignment, code assignment, or any number of other aspects of the mapping task.

Finally, while most automations for this project were driven by an analysis of the Mapping Principles Handbook, there are additional opportunities for developing automations based on documentation that came along later in our process that we did not fully have an opportunity to digest.  These include:

- Dagger/Asterisk guidance

- .8/.9 clarification

- Updates to the map handbook that came too late to implement (e.g. obstetric disorders guidance).

# Quality Assurance

Various categories of quality assurance were applied during the course of the project.  Main goals were to manage the workflow and ensure mapped concepts were moving through the proper stages, validate targets of mapped concepts, and ensure rules of the Mapping Principles Handbook were followed to the extent it is possible to verify algorithmically.

## Technical QA

The workflow management was handled by a back-end tooling platform originally developed to support IHTSDO maps from SNOMED CT to ICD9CM and ICD10.  This setup uses a Subversion repository containing files representing the individual mapped concepts in each of their respective workflow states. There are a series of quality assurance checks that validate the state of the repository and ensure basic structural rules are meant.  Three main tools were used.

- A nightly check of repository structure was run.  This script checks about 30 conditions related to the (Subversion) repository  structure including that require directories exist, that concept files exist in expected directories that track the workflow, that publication ready things are marked as such, and so on.

- Several different repositories were used to organize the content according to batching groups (described in an earlier section).  A weekly check was run to verify that concepts existed in only one of the repositories and that every concept in the list of concepts to map existed somewhere among the range of repositories.  This is the mechanism to keep track of “conservation of mass”.

- A weekly QA check was run to validate basic structural aspects of individual map records.

  - Verify well-formed XML

  - Verify mapped records have map targets

  - Verify mapped records do not have duplicate groups

  - Verify mapped records do not have duplicate map entries

  - Verify map groups always end with a default rule

  - Verify map advice is from the valid list

  - Verify that there are not embedded default rules

  - Verify map targets are valid codes in underlying terminology.

## Semantic QA based on automations

Prior to each delivery of map records, rule based “semantic” quality assurance was performed and records failing these tests were held back for additional mapping.  Most of the checks run as part of this process are covered by the automations described section 5.3 (Flag for QA).  In addition to those rules, some additional checks were implemented that proved to be somewhat less useful.

Early in the project, we attempted to identify mutually exclusive sets of ICD10 codes that would apply to each “finding”, “situation”, and “event” concepts.  The analysis for this was done against the published SNOMED CT to ICD10 maps.  After attempting to use these rules to drive QA feedback, we determined that there were too many cases where the division of ICD10 codes did not cleanly apply to the semantic breakdown within SNOMED CT.  We still feel that this is a useful consideration, and perhaps better lists of allowable codes could be developed through careful analysis of the hierarchies in SNOMED CT and the chapters of ICD10.  There may even be an opportunity to say which codes would be allowable for primary codes within a certain SNOMED CT tree, and which would be allowable secondary codes.  We recommend considering this for a future edition of the Mapping Principles Handbook.

Later in the project, we developed four rules related to dagger/asterisk conditions.  The first two rules were enforced, but the latter two produced too much noise to be reliably useful.

- When using dagger/asterisk, the dagger code should be in the primary position and the asterisk should be in the secondary position.

- When there is a dagger/asterisk relationship expressed in the “preferred” rubric of an ICD10 code, and the asterisk code was not included, it was added.  For example, B26.2 has a reference in the preferred rubric to G05.1.  It was our understanding that such connections should always result in dual coding.

- When there is a dagger/asterisk relationship expressed among the “inclusion” rubrics of an ICD10 code and none of the asterisk codes are used as a secondary  map, have a map specialist reconsider whether to use one of the listed asterisk codes.  In practice, there are too many situations when  using the secondary code is not applicable.

- When there is a dagger/asterisk relationship expressed within the index file for an ICD10 code and none of the asterisk codes are used as a secondary  map, have a map specialist reconsider whether to use one of the listed asterisk codes.  In practice, there are too many situations when  using the secondary code is not applicable.

Later in the project, we also developed a definitive list of allowable 3-digit map target codes from ICD10.  A rule was employed to disallow any mapping to a 3-digit code that was not present in this list.  Most valid 3-digit codes are ICD10 codes that do not have 4th or 5th digit expansions, though there are some legitimate exceptions to that rule.  Most of the exceptions include cases where the 4th digit expansion indicates a place of occurrence, which is handled via advice (according to Mapping Principles Handbook principle #3).

## Human review and feedback

In addition to the application of quality assurance scripts and automations, regular meetings with the Mapping Service Team provided an opportunity to present feedback based on the sampling review of delivered map records.

Some early feedback revealed misunderstandings among the team regarding allowable codes (e.g. use of a 3-digit code when a valid 4-digit code exists, use of Chapter XX codes for events), coding order (such as the external cause code of a poisoning being in the secondary position), use of age rules, and some misunderstandings about mapping principles.  Other categories were based on technical glitches that allowed face-invalid mappings to make their way into the delivery.

The majority of the feedback patterns were based around certain content categories in SNOMED CT where the Mapping Service Team felt that mapping had been done inconsistently and there was an opportunity to apply a clear rule to yield better mappings within that area of SNOMED CT.

In total, 55 QA patterns were identified and either algorithmically corrected or re-mapped and re-delivered.  These were all documented on the project wiki and may serve as fodder for additional mapping principles.

Following is a sample of some of the QA patterns identified and resolved:

- Cardiac sounds - (descendants of 301126002 | Finding of heart sounds | that are not also descendants of 88610006 | Heart murmur |) are mapped to NC (not classifiable) instead of being mapped to R01.2 Other cardiac sounds.

- Eye test measurement factors – Should all be mapped to NC (not classifiable)

- Use of WHO GUIDANCE when intent is known – poisoning or overdose cases where the intent is specified and the secondary (external cause) code mistakenly has the “MAPPED FOLLOWING WHO GUIDANCE” advice.

- Asterisk in primary position/Dagger in secondary position – Mappings where the asterisk/dagger order is wrong.

- Drug allergy mapped as poisoning – In some cases, drug allergies were mapped as poisonings rather than as “history of allergy” (Z codes).

We believe this process of using patterns with guidance to identify and correct categories of problems is both a fruitful and productive means of achieving quality maps as well as a rich source of potential new rules for the Mapping Principles Handbook.

# Productivity

Over about a six month period, a team of between six and eleven map specialists delivered 1000 pilot mapped concepts followed by 66814 mapped concepts.  Due to handling of QA patterns, many of the 66814 concepts were redelivered one or more times to correct identified QA problems.  The total delivery by the end of the project included 84976 concepts (though many of these were simply algorithmically corrected). This was a massive undertaking given the timeframe and need to hire independent map specialists to complete the work.

Following are some charts detailing different aspects of map specialist productivity over the course of the project.

Mapping Hours by Month

The mapping team was assembled in early July 2014 and so hours are low and accelerate as map specialists were brought to the team and were able to learn the tooling, learn the Mapping Principles Handbook, learn from team meetings, and learn from each other.

The full-sized team of eleven was achieved in October 2014 which is when mapping hours begin to show higher numbers.

Productivity by Type

The team of map specialists came from a variety of backgrounds.  This diagram shows productivity by “type” of map specialist expressed as number of minutes per concept.  This diagram is based on the total number of concepts mapped by each specialist divided by the number of hours billed.  These numbers include remapping based on quality assurance feedback and other activities related to resolving issues or re-mapping.

We organized the team in to four “categories” of map specialist

- Physicians – MDs and Dos.

- RNs – some of whom also have PhDs.

- Terminologists – people with a background in terminology or terminology  mapping that are not Physicians or RNs.

- Technologists – IT-focused people with a background in healthcare informatics.

Using the algorithms, we aligned concepts to specific clinical map specialists based on their personal experience and background (e.g., Ortho, Infections and Infestations). Often this meant RNs and Physicians ended to get more difficult concepts that required more time.

Productivity by Month

The key productivity metric is the average time it takes for one map specialist to map one concept. This time varied widely over the course of the project for several reasons. Early mapping involved building some experience with the Mapping Principles Handbook and the tooling environment and so represent the longest time per concept mapped.

The computer algorithm identified concepts that were likely to be easier to map.  We addressed them first. While a map specialist could begin mapping after an hour or two of training, their productivity improved markedly after a few weeks.

In the meantime the automated tooling was being improved based on feedback  from map specialists and IHTSDO Mapping Team. Time per concept increased as we addressed the more difficult concepts.

The lower numbers in October represent heavy focus on the  candidate NC (not-classifiable) concepts, which are easier to review and make determinations about than more complicated, clearly mappable concepts.

The lower numbers again in January represent a focus on handling of QA feedback patterns, wherein editing was focused on very specific tasks that often involved large numbers of concepts already correctly mapped.

QA Effort by Month

Quality assurance review was driven by two main things: the “flag for QA” automations (listed in section 5.3) and feedback patterns from IHTSDO based on sampling of delivered records.  For most of 2014, our effort was focused on primary delivery of content and so QA review statistics are relatively low.  While January 2015 was focused almost entirely on quality assurance review and redelivery.

Overall, 19% of mapping work was directly driven by QA.  This does not include the many concepts corrected directly by algorithmic processes.

# Outcomes, Concordance

As map records were delivered, a sampling rate of 10% was used to allow the Mapping Service Team to review incoming work and identify (and fix) potential problems.  Categories of QA feedback were identified and used to drive redelivery of records that potentially suffered similar problems.

The following sections detail concordance analysis within this 10% sample of records delivered, as well as against a comparison to the UKTC maps to ICD10.

## Sample Statistics

A total of 8531 concepts that were included in samples were identified.  This enabled a comparison of mappings for those same concepts against the initial delivery of content from WCI, and then the final delivery (after feedback patterns were addressed).

Comparison was done in a variety of different ways.

- Exact concordance: map groups, group order, targets, and advice all exactly match

- All but advice: same as above but advice does not have to exactly  match

- .8 vs .9: same as the first except we allow .8 and .9 of the same code to match in this case.

- “Fuzzy” concordance:  Allow advice, group order, or .8 vs .9 to be different.

- “Fuzzier” concordance: Allow advice, group order to be different and compare codes only at 3 digit level

- Primary code match: cases where the codes in primary position are the same (without considering other factors)

Initial Delivery Comparison

First, we compare the initial delivery of content against the final, edited view after feedback patterns were addressed, and ITHSDO Mapping Service Team edited the sampled concepts.  8531 total concepts were compared.  Each category is shown below with an example from an record edited by the Mapping Service Team and an example from the initial delivery.

- Exact concordance: 5201 - 60.97%

  370511006 Vaccine-induced fibrosarcoma (disorder)

Edited: ALWAYS C49.9 | POSSIBLE REQUIREMENT FOR MORPHOLOGY CODE;ALWAYS Y88.0

Delivered: ALWAYS C49.9 | POSSIBLE REQUIREMENT FOR MORPHOLOGY CODE;ALWAYS Y88.0

- All but advice: 5648 - 66.21%

  422599000 Squamous cell carcinoma of back (disorder)

Edited: ALWAYS C44.5 | MAPPED FOLLOWING WHO GUIDANCE | 
                         POSSIBLE REQUIREMENT FOR MORPHOLOGY CODE

Delivered: ALWAYS C44.5 | POSSIBLE REQUIREMENT FOR MORPHOLOGY CODE

- .8 vs .9 correction: 5263 - 61.69%

  403882009 Bowen's disease, verrucous (disorder)

Edited: ALWAYS D04.9 | POSSIBLE REQUIREMENT FOR MORPHOLOGY CODE

Delivered: ALWAYS D04.8 | POSSIBLE REQUIREMENT FOR MORPHOLOGY CODE

- Fuzzy concordance: 5727 - 67.13%

  292785006 Paraffin-white soft adverse reaction (disorder)

Edited: ALWAYS T78.9 | POSSIBLE REQUIREMENT FOR AN EXTERNAL CAUSE CODE

Delivered: ALWAYS T78.8

- Fuzzier concordance: 5987 - 70.18%

  135838004 Mis-shapen pelvis (finding)

Edited: ALWAYS M95.5 | MAPPED FOLLOWING WHO GUIDANCE

Delivered: ALWAYS M95.55

- Primary code match concordance: 5869 - 68.80%

  203710002 Stenosis of spinal canal due to subluxation (disorder)

Edited: ALWAYS M48.09 | POSSIBLE REQUIREMENT FOR ADDITIONAL CODE TO FULLY DESCRIBE DISEASE OR CONDITION

Delivered: ALWAYS M48.09; ALWAYS T91.8

Final Delivery Comparison

Next, we compared the last delivery of content against the final, edited view after feedback patterns were addressed, and ITHSDO Mapping Service Team edited the sampled concepts.  Again, 8531 total concepts were compared.  Here we only provide the numbers as the examples above are representative of each category.

- Exact concordance: 5851 - 68.59%

- All but advice: 6153 - 72.13%

- 8 vs .9 correction: 5919 - 69.38%

- Fuzzy concordance: 6238 - 73.12%

- Fuzzier concordance: 6552 - 76.80%

- Primary code match concordance: 6337 - 74.28%

As you can see, there is substantial improvement across the categories that is the result of cleanup related to QA feedback patterns that identified and resolved known inconsistencies and errors.

Following are a sample of cases that were corrected between initial delivery and final delivery due to processing of feedback patterns.

- Remapped after feedback that many initially delivered as NC should be mapped.

162960002 On examination - egophony (finding)

Initial: MAP SOURCE CONCEPT CANNOT BE CLASSIFIED WITH AVAILABLE DATA

Redelivery: ALWAYS R09.8

- Redelivered following an algorithm fix related to use of advice on poisoning/overdose cases.

  296296000 Antabuse overdose (disorder)

Initial: ALWAYS T50.6 | MAPPED FOLLOWING WHO GUIDANCE;
               ALWAYS X44 | MAPPED FOLLOWING WHO GUIDANCE | 
                            POSSIBLE REQUIREMENT FOR PLACE OF OCCURRENCE

Redelivery: ALWAYS T50.6 
               ALWAYS X44 | MAPPED FOLLOWING WHO GUIDANCE | 
                            POSSIBLE REQUIREMENT FOR PLACE OF OCCURRENCE

- Remapped after feedback that such cases should be treated as metabolic disorders and not defects in the complement system.

124272003 Deficiency of uridine phosphorylase

Initial: ALWAYS D84.1

Redelivery: E88.0 | POSSIBLE REQUIREMENT FOR AN EXTERNAL CAUSE CODE

No Match Analysis

Considering the concordance rate of “fuzzier” matches from the final delivery, we can see that there were a total of 1979 cases that did not align.  A further analysis was done to understand what could be learned about these non-matching cases.

Following is a list of explanations and counts of each “type” of discordance with examples.

- One code in common: 266 – 13%

292888000 Propamidine isethionate adverse reaction (disorder)

Edited: ALWAYS T88.7;ALWAYS Y56.0

Delivered: ALWAYS T88.7;ALWAYS Y57.8

- Non-NC vs NC: 265 – 13%

169795009 Triple test not wanted (situation)

Edited: ALWAYS Z53.2

Delivered: MAP SOURCE CONCEPT CANNOT BE CLASSIFIED WITH AVAILABLE DATA

- NC vs non-NC: 451 – 22.8%

299829005 Triceps reflex inverted (finding)

Edited: MAP SOURCE CONCEPT CANNOT BE CLASSIFIED WITH AVAILABLE DATA

Delivered: ALWAYS R29.2

- Two level (same first 2 characters of code): 317 – 16%

238037008 Disorder of lipoprotein storage and metabolism (disorder)

Edited: ALWAYS E78.9

Delivered: ALWAYS E75.2

- One level (same first character of code): 237 – 12%

198426000 Suppression of ovulation (disorder)

Edited: ALWAYS N83.8

Delivered: ALWAYS N97.0

- Other (not explained by reasons above): 443 – 22.4%

87541004 Ectopic gallbladder (disorder)

Edited: ALWAYS Q44.1

Delivered: ALWAYS K82.8

It is expected that this rough breakdown of explanations for complete failures to match would bear out across the as of yet unreviewed cases.

## UKTC comparison

Following final delivery of all map records, including redelivery of records after quality assurance feedback and remapping, the maps not yet seen by the Mapping Service Team were compared against a complete map of SNOMED CT to ICD10 prepared by UKTC.

There are differences in coding style, guidance, use of map groups, use of 4th and 5th digit codes, and use of age and gender rules that made the analysis a little more difficult. Nonetheless, an approach was developed to compare the two data sets and analyze them to understand where and why the differences exist.

Raw Comparison

A total of 58110 records were compared.  Out of these, the UKTC had maps for 28906 concepts and excuse codes (unmappable concepts) for the remaining 29204 cases.  As UKTC maps had only a single map code, a comparison was done looking for a match between the UKTC target code and any of the available target codes from a potentially multi-group WCI map.

- Overall concordance rate

  - ( (17369+18149) / 58110) = 61.12%

- Concordance where a map target is present in UKTC

  - (18087 / 28906) = 62.57

- Fuzzy concordance (on first 3 of code) where a map target is present in UKTC

  - (21626/ 28906) = 74.8%

- Concordance where a map target is not present in UKTC

  - (18149 / 29204) = 62.14%

Thus, overall concordance rates in the 60-70% range.  A closer analysis reveals some patterns that help explain the lower-than-expected rate.

Comparison by Hierarchy

Taking the analysis a bit further and analyzing discrepancies by SNOMED CT hierarchy reveals some interesting reasons why the maps do not align.  Consider first, discordance rates by high-level semantic tags in SNOMED CT.  This analysis was done by combined codeable and non-codeable cases and used a “fuzzy” match (comparing to the 3rd digit) to assess discordance rates.  The formulas show (total non matching records / total records ) = discordance rate (%).

- Disorder

  - (12072 / 43991) = 27.44%

- Clinical finding (not disorder)

  - (10406 / 28521) = 36.49%

- Situation with explicit context

  - (532 / 2260) = 23.54%

- Event

  - (2203 / 2300) = 95.78%

The first thing this reveals is that the discordance rate among “event” concepts is extremely high (95.78%).  A closer look at that reveals an almost universal decision on the part of UKTC to not map event concepts, whereas IHTSDO guidance was to attempt to map event concepts to Chapter XX codes in ICD.

Analyzing how many of each of these cases was due to differences in map target code choice vs. differences in decisions about whether the SNOMED CT concept is mappable at all shows that the “reason for discrepancy” among the finding, situation, and event concepts is more than half the time due to a difference in decisions about whether the concepts were mappable or not.  The formulas show (discordant cases due to mappable vs. unmappable / total number of discordant cases ) = discordant rate due to mappability choice (%).

- Disorder

  - (3341 / 10406) = 32.11%

- Clinical finding (not disorder)

  - (6834 / 12072) = 56.61%

- Situation

  - (422 / 532) = 79.32%

- Event

  - (2142 / 2203) = 97.23%

This is highly suggestive that there is different guidance between the two projects regarding what is mappable and what is not mappable.  It also suggests the most fruitful area to explore for “true” errors would be among the “disorders” rather than among “finding”, “situation”, or “event”.  Only about 1/3 of the discordant cases there are due to choices about mappability.

To look deeper into this question, we analyzed discrepancies for disorders by the third level of the SNOMED CT hierarchy.  Following is a small list of the larger categories (by SNOMED CT concept) that have very high discrepancy rates.

- Drug-related disorder (disorder)

  - (2869 / 4747) = 60.44%

- Complication (disorder)

  - (1788 / 2517) = 71.04%

- Traumatic AND/OR non-traumatic injury (disorder)

  - (170 / 236) = 72.03%

- Poisoning (disorder)

  - (309 / 379) = 81.53%

- Hypersensitivity condition (disorder)

  - (1431 / 1658) 86.31%

- Propensity to adverse reactions (disorder)

  - (1342 / 1363) = 98.46%

Given the nature of these categories, and the very specific guidance regarding poisonings, allergies, adverse reactions, and hypersensitivies within the IHTSDO map of SNOMED CT to ICD10, it is likely that many (or most) of the reason for discrepancy here is due to differences in guidance about how to handle these kinds of cases.

Taking this analysis in another direction, we can try to find categories of things where there are most likely to be true content errors.  These would be categories of content where guidance is not very specific and likely the same conditions should be mapped in the same way across organizations.  Consider the following two categories with discrepancy rates:

- Disorder by body site (disorder)

  - (5304 / 18554) = 28.59%

- Infectious disease (disorder)

- (1110 / 3139) = 35.36%

These are large categories of data where one might expect to see lower discrepancy rates than around 30%.  There are many possible reasons for this (that could be related to things like double coding conditions, or asterisk/dagger rules), but it may also be simply related to miscoding.  Further research (and sampling) is likely an efficient avenue to identifying important content problems (and therefore additional feedback patterns) that could be leveraged to improve the map in a targeted and efficient way.

Overall, we believe this type of hierarchical categorization and visualization of the discrepancy data can achieve two important goals:

- First, identify categories of SNOMED CT content where guidance is simply different and very high discordance rates would be expected (and use that as an opportunity to revisit guidance).

- Second, identify categories of SNOMED CT content where review of maps is most likely to identify content problems and develop new and better principles for consistently handling mappings.

# Conclusion

This process was an intense and interesting one that generated a lot of ideas for how to approach a new mapping project, how to incorporate automations and real-time quality assurance checking to limit human error, and how to incrementally develop an understanding and improve quality over time.

Here are some of the key lessons learned about this process and recommendations we would make for anyone considering an undertaking like this.

- Learn as much as you can early on.  Many early  mistakes were due to misunderstanding of things like allowable codes and code ordering as well as guidance related to some of the more complicated mapping handbook rules.

- Ideally have training and guidance materials ready at the beginning of the project.  The Mapping Service Team was undertaking a review and overhaul of the Mapping Principles Handbook just as we were engaging in this process and some improved guidance about things like .8 vs .9 coding decisions and dagger/asterisk rules came along later in the project after some mistakes had already been made.

- Use a modern tooling environment.  We leveraged an existing and known tooling environment that had been successfully used for years to maintain multiple operational map projects.  However, it was a collection of somewhat outdated and complicated tools that had to be interfaced with a next-generation of tooling to deliver (and redeliver) work product.

- Leverage the structure of both the source terminology (e.g. SNOMED CT hierarchies) and the target terminology (e.g. ICD10 chapters).  Attempt (as much as possible) to semantically align these structures to target and focus a map specialist’s attention.  Attempt to build principles around this kind of analysis, and ultimately build tooling (including validation checks) around what was learned.

- Batch concepts to map in rational ways.  Keep similar things (from similar specialties) near each other, but don’t make batches too big because it can become mind numbing for map specialists to continue to work (seemingly endlessly) on the same kind of complicated cases.  Make sure map specialists (at least occasionally) get novel things to work on.

- If using semi-automated map target algorithms, provide information about suggestions and levels of evidence to map specialists so they can focus their attention on the most likely areas of the target terminology to map to.

- Develop a gold-standard set of mappings against which the matching algorithm can be effectively trained.

- Use quality assurance automations in real-time to enforce high quality rules.  Consider that validation can produce errors (which require correction for mapping to proceed), or warnings (which provide an opportunity for a map specialist to double-check work), or merely provide information at the moment a decision is made.

- If face-invalid maps are identified, stop and determine the underlying cause as this type of error is often a deeper underlying technology problem and not the result of carelessness on a map specialists’ part.

- Have meetings regularly and often.  Share knowledge, discuss quality assurance information, feedback patterns, productivity metrics, and so on.  When new rules or principles are developed, plan to incorporate them into the tooling.