SNOMED CT to ICD-10 mapping project - Post-processing of map records

- Removal of concepts that are descendants of LLCs from publication queue

- Identify all maps done by the new method according to list and ignore

- Algorithmic transformation of old-method HLCs

  - add advice ‘DESCENDANTS NOT EXHAUSTIVELY MAPPED’ to all map records, delete advice ‘ADDITIONAL CODES NOT MAPPED’ if present, leave other advice intact

  - If >1 mapGroup

    - move HLC to manual review and allocate to new batches

    - batches assigned to 1 map specialist (name as HLC- batches)

    - if no change of map (except map advice) -> publication, otherwise assign to another map specialist

  - If 1 map group – remove all ‘concept’ rules and leave in publication queue

- Old-method LLCs

  - Leaf node concepts – no action required

  - Non-leaf node concepts (0 < descendants < 11)

    - move to manual review and allocate to new batches (name as LLC- batches)

    - new batches assigned to 1 map specialist

    - if no change in map record after review -> publication queue, otherwise assign to another map specialist

Prepare for publication

- when all maps finalized, run generic QA

- map leads will review identified exceptions

- down-propagate all LLC maps to their descendants (including concepts that are not in the priority set)

- ‘self’ and ‘self-or-descendant’ representation – short and long form

  - As agreed on MapSIG call

    - Long form is better for editing because

      - Easier to see which concepts have been looked at

      - Map advice may be different for some descendants

    - Short form reads better in published map (will need proper documentation)

  - Long form maps will be transformed programmatically to short form for publication – i.e. maps of descendants that are exactly the same as their parents (same map target, map advice etc.) will be hidden

  - For future update of the Map, the long form will be used to identify new descendants that need to be reviewed

  - Add QA rule to identify long forms in final publication data (to ensure uniform representation) and flag for review