ICN and IHTSDO – collaborative activity to end 2015

As part of a Collaboration Agreement, The International Council of Nurses (ICN) and International Health Terminology Standards Development Organisation (IHTSDO) have agreed to work together on 2 specific areas of work:

- Equivalence table between SNOMED CT and ICNP for Nursing Diagnoses (Problems and Outcomes)

- Equivalence table between SNOMED CT and ICNP for Nursing Interventions

This document provides detail of the delivery plan with obligations and timelines

- Equivalence table between SNOMED CT and ICNP for nursing diagnoses

| Stage | Activity | Responsibility | Timelines |
| --- | --- | --- | --- |
| 1 | Complete review of equivalency table of ICNP Nursing Diagnoses (problems) and SNOMED CT clinical findings Complete review of content gaps in ICNP Nursing Diagnoses (problems) and proposed additions to SNOMED CT | ICN | May 2014 |
| 2 | International review of ICN proposals for changes to SNOMED CT | Nursing SIG | June 2014 |
| 3 | IHTSDO provide feedback on proposed SNOMED CT changes | IHTSDO editors | July 2014 |
| 4 | Receive final set of proposals for SNOMED CT changes for agreement | ICN | July 2014 |
| 5 | Content to be submitted formally to IHTSDO | ICN | August 2014 |
| 6 | Preparation of Product documentation and release notes | ALL | July 2014 – January 2015 |
| 7 | Making proposed changes to SNOMED CT | IHTSDO editors | Post July 2014 release |
| 8 | Include agreed upon changes to ICNP in the draft ICNP 2015 release. Close changes to ICNP | ICN | ??? |
| 9 | Identify any changes to the SNOMED CT/ICNP equivalence table as a result of the ICNP updates | ICN | September 2014 |
| 10 | Review of proposed changes to equivalence table as a result of updates to ICNP | Nursing SIG | October 2014 |
| 11 | Editing final changes – continuation line 7 | IHTSDO editors | November 2014 |
| 12 | New related SNOMED CT content (submitted by ICN) released January 2015 as part of International Release | IHTSDO | January 2015 |
| 13 | SNOMED CT/ICNP equivalence table updated and quality assured - review of Jan 2015 SNOMED CT content - IHTSDO quality validation | Nursing SIG IHTSDO | February – March 2015 |
| 14 | Joint release of Nursing Diagnoses (problems) equivalence table in line with new 2015 version of ICNP | IHTSDO and ICN | May 2015 ?? |
| 15 | Release of SNOMED CT Nursing Diagnoses subset | IHTSDO | Post July 2015 |

- Equivalence table between SNOMED CT and ICNP for nursing interventions

This builds on lessons learned with producing the Nursing Diagnoses equivalence tables

| Stage | Activity | Responsibility | Timelines |
| --- | --- | --- | --- |
| 1 | Produce first draft of equivalence tables of nursing interventions between SNOMED CT and ICNP | ICN | September 2014 |
| 2 | Complete review of equivalency table of ICNP Nursing interventions and SNOMED CT Complete review of content gaps in ICNP Nursing Diagnoses (problems) and proposed additions to SNOMED CT | ICN | October 2014 |
| 3 | International review of ICN proposals for changes to SNOMED CT | Nursing SIG | November 2014 |
| 4 | IHTSDO provide feedback on proposed SNOMED CT changes | IHTSDO editors | December 2014 |
| 5 | Receive final set of proposals for SNOMED CT changes for agreement | ICN | January 2015 |
| 6 | Content to be submitted formally to IHTSDO | ICN | February 2015 |
| 7 | Preparation of Product documentation and release notes |  |  |
| 8 | Making proposed changes to SNOMED CT | IHTSDO editors | Post January 2015 release |
| 9 | New related content (submitted by ICN) released July 2015 | IHTSDO | July 2015 |
| 10 | SNOMED CT/ICNP equivalence table updated and quality assured - review of July 2015 SNOMED CT content - IHTSDO quality validation | Nursing SIG IHTSDO | August-September 2015 |
| 11 | Joint release of Nursing Interventions equivalence table in line with May 2015 release ICNP and July 2015 release of SNOMED CT | IHTSDO and ICN | October 2015 |
| 12 | Release of SNOMED CT Nursing Interventions subset | IHTSDO | Post January 2016 |