ICNP Diagnostic Mapping Project Agenda

11/14/2013

Attending: Susan Matney, Zac Whitewood-Moores, Rita Wilson, Amy Coenen, Tae Youn Kim, Judy Warren

Step 1: review the findings of the validation study.

(a). ICN generated equivalency table (ICNP concepts with equivalencies to SNOMED CT concepts).
(b). IHTSDO Nursing SIG review of the equivalency table.  Is it possible to provide the validation results in one table with the review findings added in a right-hand column to table (a)?

Step 2
(a) Review themes and categories based on these two works (These findings could help guide our work with reviewing those ICNP concepts that were not included in table).

Step 3
Review ICNP concepts for submission to IHTSDO.  The ICNP is just beginning to review the concepts that were not included in table (a) to consider for recommendation for submission to IHTSDO.

Discussion:

- Join the equivalency table to the Nursing Problem Subset (v2) and only evaluate those that don’t join.

  - Susan will do the join.

  - Susan recreate document with categories/comments using the results from the query above.

- Need to evaluate duplicates – may need to be fixed in either terminology.

- ICNP to review Effective/Ability concepts, Effective/Normal, Impaired/Abnormal. May change preferred term and remove “effective”

  - Review “Within Normal Range”, “Within Reference Range” etc. for normal’s.

- Susan will talk to Kathy Gianangelo regarding SCT mapping methodologies to ICD.

- IHTSDO ICNP submission process

  - Evaluate those that don’t match ?start with “Problems”

  - ICNP decide what is going to be submitted.

  - Susan to determine what documentation needs to be done – inception document probably needs to be created.

  - Judy in collaboration with Tae Youn and Amy (ICNP) work on inception document that goes to content committee.

    - Scope should include two deliverables

      - Crossmap between ICNP and SNOMED CT “Health Concerns”

      - Product – Nursing International Problem list Subset (negatives).

    - Will include how released.

- Next Meeting, Monday. Dec. 11, 1700 UTC