# C-HOBIC SNOMED CT Nursing SIG

Call 11/6/2013

Kathryn Hannah (chair), Susan Matney, Anne Casey, Judy Warren, Nick Hardiker, Lynn Nagle, Peggy White

Kathryn reported that the project is nearing completion and ready for content to be requested. The purpose of this call was to discuss the next steps.

Next Steps:

- Finalize technical report and send to management board (and content committee) (minimize) by end of November.

  - Add to December meeting.

- Inception document prepared and to content committee (starts the content development process)

  - Judy to do with elaboration and the final one (to content committee by Jan.)

  - Susan, Zac, and Kathryn to approve prior to nursing SIG

  - To nursing SIG the following week. – (so work in parallel)

- Susan to contact Ian Green to be content request user (chair and co-chair).

- Susan to follow-up with Jane and Penni regarding functional status inception document.

- Susan to follow-up with Professional SIG regarding project/content request processes.