| SNOMED CT Content Improvement Project Inception phase |  |  |
| --- | --- | --- |
| Project ID: artf6331 Topic: Home visit by X service or X provider, Home visit for X procedure |  |  |
| Date | 20130206 |  |
| Version |  | 0.01 |

Amendment History

| Version | Date | Editor | Comments |
| --- | --- | --- | --- |
| 0.01 | 20130206 | Shapoor Shayegani | First draft for comments |
|  |  |  | (remove or add rows if necessary) |

Review Timetable

| Review date | Responsible owner | Comments |
| --- | --- | --- |
| YYYYMMDD | Person/group responsible | Summary of action |
|  |  | (remove or add rows if necessary) |

© International Health Terminology Standards Development Organisation 2012. All rights reserved.

SNOMED CT® was originally created by the College of American Pathologists.

This document forms part of the International Release of SNOMED CT® distributed by the International Health Terminology Standards Development Organisation (IHTSDO), and is subject to the IHTSDO’s SNOMED CT® Affiliate Licence. Details of the SNOMED CT® Affiliate Licence may be found at http://www.ihtsdo.org/our-standards/licensing/.

No part of this document may be reproduced or transmitted in any form or by any means, or stored in any kind of retrieval system, except by an Affiliate of the IHTSDO in accordance with the SNOMED CT® Affiliate Licence. Any modification of this document (including without limitation the removal or modification of this notice) is prohibited without the express written permission of the IHTSDO.

Any copy of this document that is not obtained directly from the IHTSDO [or a Member of the IHTSDO] is not controlled by the IHTSDO, and may have been modified and may be out of date.  Any recipient of this document who has received it by other means is encouraged to obtain a copy directly from the IHTSDO [or a Member of the IHTSDO. Details of the Members of the IHTSDO may be found at http://www.ihtsdo.org/members/].

Table of Contents

1 Glossary	4

1.1 Domain Terms	4

2 Introduction	5

2.1 Purpose	5

2.2 Audience	5

2.2.1 Identification of stakeholders	5

2.2.2 Input from stakeholders	5

2.2.3 Degree of consensus on the statement of problem	5

3 Statement of the problem or need	6

3.1 Summary of problem or need, as reported	6

3.2 Summary of requested solution	6

3.3 Statement of problem as understood	6

3.4 Detailed analysis of reported problem, including background	6

3.5 Subsidiary and interrelated problems	9

4 Risks / Benefits	10

4.1.1 Risks of not addressing the problem	10

4.1.2 Risks of addressing the problem	10

5 Requirements: criteria for success and completion	11

5.1 Criteria for success/completion	11

5.2 Strategic and/or specific operational use cases	11

5.2.1 Use case 1	11

5.2.2 Use case 2…	11

6 Outline Possible Technical Approaches and Concept Model	12

6.1 Indicative Solutions	12

6.1.1 Approach One	12

6.1.2 Approach Two	12

7 Indicative Project Plan	13

7.1 Scope of elaboration phase	13

7.2 Projection of overall project size and resource requirements	13

7.2.1 Expected project resource requirement	13

7.2.2 Expected project impact and benefit	13

7.2.3 Indicative resource estimates for elaboration, construction, transition and maintenance:	13

8 Appendices	14

8.1 Appendix One : Related user requests	14

# Glossary

## Domain Terms

# Introduction

## Purpose

The purpose of this project is to review issues reported with “home visit”, create definition for "home visit", determine pattern for logic model, and relate to pre-coordination roadmap.

SNOMED CT projects transition from Inception Phase  Elaboration Phase  Construction Phase  Transition Phase. This document describes the Inception Phase. The elaboration phase, in which one or more technical solutions may be developed and tested, may result in more than one document.

The purpose of the Inception Phase is to agree with stakeholders the detail of the problem to be addressed and its scope boundaries.  The resulting problem description must also be of sufficient detail such that the size and impact of any resolution might have on the terminology as a whole and its users can be understood.

Subject to adequate review by stakeholders and subsequent revision, the inception phase document becomes the primary input to the Elaboration Phase of the project, in which the potential solutions are considered.

## Audience

The audience for this document includes all standards terminology leaders, implementers and users but is especially targeted at those stakeholders concerned with recording, analyzing and reporting home visits, including nursing and public health specialties.

### Identification of stakeholders

- The problem was initially reported by the UK NHS

- Nursing SIG needs to be consulted as the issues is related to nursing

### Input from stakeholders

### Degree of consensus on the statement of problem

It is believed that there is general agreement on the limitations and problems associated with home visit hierarchy.

# Statement of the problem or need

## Summary of problem or need, as reported

- SNOMED CT content under “home visit (procedure)” is limited

- Direction regarding post coordination is unclear, for example anticoagulation monitoring (procedure) could be post-coordinated as:

  - IS_A    Home visit (procedure)

  - HAS FOCUS: Anticoagulant drug monitoring (regime/therapy)

However, physician services could move to qualifier value which will result in “HasFocus” becoming invalid.

- Problem with naming:

  - “Chronic home visit” should be “Home visit for chronic condition”

  - “Acute home visit” should be “Home visit for acute condition”

  - “Urgent home visit” should be “Home visit for urgent condition”

## Summary of requested solution

- Addressing the problem of limited content

- Need finalizing decision on physician services

- Renaming concepts:

      - “Chronic home visit” should be “Home visit for chronic condition”

      - “Acute home visit” should be “Home visit for acute condition”

      - “Urgent home visit” should be “Home visit for urgent condition”

## Statement of problem as understood

The following issues are understood as the problem(s):

- Clear definition of home visit is needed

- Current concept model is problematic

- Limited content (compare with Domiciliary visit received)

- Home visit by X for Y could result in excessive pre-coordination

## Detailed analysis of reported problem, including background

Currently, |home visit (procedure)| is a child of |patient encounter procedure (procedure)| and has children as shown in Figure 1 below:

Figure 1- home visit hierarchy

After reviewing this hierarchy a number of problems present themselves:

- |home visit (procedure)| has a child: |evaluation and management of patient at home (procedure)|. It is unclear how this child is different from its parent, and why the concepts underneath this child cannot be direct children of home visit. It does not seem conceivable that a “home visit” is done with a purpose other than “evaluation and management of patient at home”.

- Searching in SNOMED CT for similar concepts, the following two hierarchies can be found:

Figure 2-domiciliary visit received

Figure 3-in-house services

There are a number of concepts in the hierarchies shown above, that represent services that can be performed through a home visit, but do not exist in the home visit hierarchy itself.

- All concepts in this hierarchy are primitive and this makes it challenging to define them or differentiate them from other similar concepts.

- “Home visit by X provider for Y service” is a legitimate pattern for home visit concepts that could potentially result in excessive pre-coordination as there could be several hundred possible combinations of X and Y.

- The naming problems have now been resolved in SNOMED CT since they were reported by NHS in 2010:

      - “Chronic home visit” has now become “Home visit for chronic condition”

      - “Acute home visit” has now become “Home visit for acute condition”

      - “Urgent home visit” has now become “Home visit for urgent condition”

## Subsidiary and interrelated problems

This project has the following related issues:

- Physician service (procedure) vs. Healthcare services (qualifier value): if it is decided that all physician service (procedure) concepts be moved under qualifier value, they will be outside the range of HasFocus. Therefore home visit concepts could not be post coordinated using HasFocus.

- Definition of regime/therapy vs. procedure, as some of the services that are a target of HasFocus, fall under regmes and therapies.

- Pre-coordination roadmap, which could impact decisions of pre-coordinating home visit concepts vs. post-coordinating.

# Risks / Benefits

### Risks of not addressing the problem

Limited content under home visit, and modeling problems associated with it would be a barrier for stakeholders collecting, analyzing or reporting home visit data.

### Risks of addressing the problem

Remodeling of home visit, depending on the principles used for modeling, could result in excessive pre or post coordination of content. It could also result in the scope of this project becoming too big. Furthermore, there are interdependencies on other projects, namely Definition of regime/therapy vs. procedure, Physician service (procedure) vs. Healthcare services (qualifier value), and pre-coordination roadmap; other work may impact what will be accomplished in this project.

# Requirements: criteria for success and completion

## Criteria for success/completion

The following principles are suggested to be pursued when completing this project:

- There should be an agreed upon definition for the meaning of “home visit”: does “home” mean the primary residence that is usually owned or rented by the patient/client, or it also includes dormitories, nursing homes, etc.?

- Revise concept model: the current model is problematic as explained earlier and needs to be revised.

- Add enough concepts to support the revised model, but adding all possible concepts should not be in scope of this project

- The new model should allow full modeling even if excessive pre-coordination is pursued as a short term or long term measure

- The new model should allow modeling for:

  - Home visit by (any X)

  - Home visit for (any Y). Y could be:

    - Procedure e.g. maintenance of colostomy

    - Patient condition e.g. chronic condition

  - Home visit by (any X) for (any Y)

## Strategic and/or specific operational use cases

Outline fit with IHTSDO strategic goals;

### Use case 1

#### Fit with IHTSDO strategy

1G. Interventions

### Use case 2…

#### Fit with IHTSDO strategy

From IHTSDO Content Product Development Plan

Optionally: Identify relevant test cases

Optionally: Identify and capture Use Cases and Actors in a Use-Case Model

# Outline Possible Technical Approaches and Concept Model

Explain what the problem solution is likely to entail

Will concept model change be needed?

Will terming guidance and rules be needed?

Capture and communicate concept model and terming rule options

Optionally: note candidate solutions that are immediately apparent; envision the concept model (‘architecture’), identify concept model goals, identify implementation impacts and requirements, and identify constraints on the projected concept model

Optionally: identify interfaces to information models, external coding systems, or other standards

## Indicative Solutions

### Approach One

The first possible approach is to correct the existing model by simply removing the unnecessary concept(s). This would result in a “flat model”, i.e. all home visit concepts would be direct children of home visit (procedure).

#### End user Impact of approach one

This approach would have minimal impact on end users, because changes would be minimal. However, it leaves little opportunity to address problems that were stated earlier with respect to modeling, defining, and pre (or post) coordination.

### Approach Two

The other possible approach is to revise the existing model completely such that it allows fully defining concepts along two axes:

- By X

- For Y

This approach would potentially require adding attributes to SNOMED CT concept model to support defining:

- Performing actions by a provider

- Performing actions for a specific reason, or due to a specific condition

#### End user Impact of approach two

This approach would require a major change in the hierarchy and would therefore impact the end users the most; however, it would provide the opportunity to address all issues concerning home visit hierarchy, and would therefore have a major positive impact in the longer term.

# Indicative Project Plan

Estimate project size; Forecast project velocity and duration

Evaluate risks; Establish costs and articulate value; Plan deployment; Outline project lifecycle

## Scope of elaboration phase

Optionally:

Skills required

Solution Specification (Elaboration)

Implementation

Outline of work packages

Preventing recurrence of problem

## Projection of overall project size and resource requirements

### Expected project resource requirement

The project resource requirement is classed as SMALL – less than 1 person year

### Expected project impact and benefit

The project impact is MEDIUM – significant improvement to a minority but high profile use case

### Indicative resource estimates for elaboration, construction, transition and maintenance:

Elaboration phase: 	1 person day effort, 15 days elapsed time

Construction and transition phase: 	100-200 new concepts to be authored

Maintenance phase:	500-1000 new ‘frequent usage’ concept requests in 1st 3 years

# Appendices

## Appendix One : Related user requests