DRAFT MEETING MINUTES

| Meeting date: June 6, 2011 |  |  | Group: Mapping SIG |  |
| --- | --- | --- | --- | --- |
| Meeting time: 20:00-21:00 UTC |  |  |  |  |
| Attendees: Jim Campbell (JRC) (chair), Kin Wah Fung (KWF) Rita Scichilone (RS), Brenda Henley (BH), Julia Xu (JX), Ginette Therriault (GT), Pat Wilson (PW), Roberta Cardiff (RC), David Bergland (DB), Hazel Brear (HB), George Brox (GB), Kathy Farndon (KF), Sarah Ryan (SR), Karen Coghlan (KC), Monique Stark (MS) , Jane Cook (JC), Candy Hall (CH) |  |  |  |  |

| Time for next meeting: 20:00-21:00 UTC |  |  |  |  |
| --- | --- | --- | --- | --- |

| ## Topic | ## Discussion | ## Decision | ## Action |
| --- | --- | --- | --- |
| Minutes review 5/16/2011 | Update spelling of Mr. Rodriguez. | The May 16 minutes approved with correction of spelling error. | MS to post final minutes. |
| ICD-10 mapping project - Progress report…HB,GT, RS | On May 31, there were 3,664 completed maps. There are 12500 and 15000 maps that will need to be completed in order to publish. 7600 maps completed; 3600 ready to publish; implying 2:1 ratio in order to reach consensus (which is a slight overestimation). We would have to hit 20,000 maps to complete phase one of the project. Regarding the new mapping method with exclusion rules, it was noted that there are no issues and in fact it helps to increase overall speed and makes things easier. In terms of the publication plan, there will be an interim publication plan but we are not committed to July 1 for release of material. John Gutai made it clear that we would only publish in RF2 for all maps. The UK technical team is moving forward on developing the utility to convert maps in publication queue to RF2. We hope to review this in the next few weeks. |  | RS to work on data for May and June and to provide this data to JRC in the form of a table. |
| - Quality Assurance Update and Discussion…JRC,JM | A. usage validation At the last meeting there was a discussion on the appropriate record abstraction plan. Take real life clinical records, make them anonymous, submit them to a gold star panel from WHO-FIC who will agree upon the best ICD-10 coding of those records, then run those records through parallel teams looking for efficiency and accuracy. We would like to test out the usage validation procedure. The Canadian record abstract provided will need to be discussed at the JAG meeting. Several Canadian sites and a couple in the US and UK sites have record sources with SNOMED available. Given we are focusing on inpatient medical/surgical/obstetrical and outpatient encounters, can we identify a small number 1-3 records that we can include in a discussion of a usage validation trial? B. Content validation Only concepts mapped by the new methodology should be evaluated. Consensus is that evaluators do not need to use the mapping tool for evaluation, but they have to learn about the tool to understand the process of mapping. | It was agreed that the group would like to identify 1-3 records for usage validation. | JRC to contact Ray Simkus and contacts at Kaiser to see if we can identify a small number of records for our trial. RS to follow up with VA to see if they have any records we can use for trial. |
| - Planning for JAG…JRC | To be discussed at the JAG meeting: QA. |  |  |
| - Planning for phase 2…Group | JRC proposed an outline of the proposal to propagate maps from low level concepts to high level concepts. Further discussion needed. |  |  |
| Mapping ICD-10-CM…KWF | Identified several areas where ICD-10 and ICD-10 CM are different. As a result there have been modifications to the tool. An additional piece of the tool needs to be developed to search the ICD-10 index. The index is currently only available as PDF. We tried to identify parties outside the US who are interested. So far the Netherlands has expressed interest. Should we now involve US vendors? Should the index browser be shared more widely? This should be discussed further as there might be concerns about broad public use. There would be European countries interested. DRGs are being used by Slovania, Czech Republic and possibly Belgium. | A report on the mapping differences would be helpful (such as classification etc). Future agenda item for discussion. The index searching tool developed by NLM can be shared with members of MapSIG and US users. | KWF to take this discussion under advisement and report back periodically. |
| Next Conference Call |  |  | June 20, 2011 20:00UTC, KWF to Chair |