# I&I Subgroup on Implementation Requirements 
for transforming existing instance data so that it can be 
expressed using SNOMED CT

# Briefing note: 2012-10-15

# Subject / Objectives

# Implementation guidance for creating and using maps to transform data from current implementations to a SNOMED CT based implementation

The objective of this work is to provide an outline to implementers who are intending to migrate instance data to utilising SNOMED CT or who have a need to exchange information using SNOMED CT terminology, on the requirements and considerations for implementation.

This work recognises the importance of map development between code systems but also brings into scope a variety of other factors including the intended uses of the data, data quality requirements and the structural models applied to represent the data.

The outline will include references to relevant documents and identify gaps where further guidance is needed.

# Scope

In

- Updating of patient record from a non SNOMED CT terminology to a SNOMED-CT based terminology

- Patient record exchange between systems

- Relationship between record structure and code/terminology use.

- How mapping requirements are dictated by mapping usage

- Defining map requirements

- Creation of maps

- Application of maps

- Identification of current, relevant resources

- Identification of gaps in current documentation

Out

- Mapping for statistical purposes or non medical record update / exchange

- Mapping from SNOMED CT terminology to a non SNOMED-CT based terminology

- Detailed requirement - this is an overview from which further work will be defined.

- Architecture of record update

- Architecture of exchange

# Expected deliverables

- Outline document providing an overview of the process and identification of key steps and best practice

- Current resource reference list

- Identification of further work where current resources need review or additional guidance is required

# Progress

- Initial literature review

- Definition of scope

# References

Need to see if we put a URL against these and also check if they are in the public domain

- IHTSO SNOMED CT Implementation guide Add Page References

- Data Migration Guidance 20120403-v0 8.docx

- Mapping for Implementers.doc

- NEHTA_0818_2011_NCTIS_MappingtoSNOMEDCT-AU_Guidelines_and_requirements_v1.0.pdf

- iso Mapping principles.pdf

# Next Steps

- Input Requested from Mapping SIG

- Draft overview document

- ...