MEETING MINUTES

| Meeting date: March 21, 2011 |  |  | Group: Mapping SIG |  |
| --- | --- | --- | --- | --- |
| Meeting time: 2000 UTC |  |  |  |  |
| Attendees: Jim Campbell (JRC), Kin Wah Fung (KWF), Rita Scichilone(RS), Brenda Henley(BH), Kathy Giannangelo(KG), Julia Xu(JX), Ginette Therriault(GT), David Berglund(DB), Bengt kron(BK), Roberta cardiff(RC), Candy hall(CH) |  |  |  |  |

| Time for next meeting :April 4, 2000UTC KWF to chair |  |  |  |  |
| --- | --- | --- | --- | --- |

| ## Topic | ## Discussion | ## Decision | ## Action |
| --- | --- | --- | --- |
| Minutes review 2/28/2011 | BK requested that position paper he prepared for meeting be distributed and discussed for followup |  | Minutes held for appendix to be distributed Issues for followup were forwarded by JRC at last tooling call |
| Mapping ICD-10 | RS reported on project progress: *RFPs reviewed, KG and BH hired a map specialists *HB and GT working as Map Leads *Mapping proceeding with 3.3 FTE map specialist *KWF assembling first 500 stats |  |  |
| ICD-10 Map Quality Assurance | JRC presented updated QA project plan (attachment) Need for: *external validation agency *source records coded in SNOMED *usage validation sites with coding teams...good if we recruited outside core community (NZ, AU, SN...) |  | *Content Validation: RS to contact AHIMA; KWF to discuss with NLM; JRC to contact UK / AU / CA national release centers for interest as external review agency *Source records: GT to contact Francis Lau re/SNOMED record resource; JRC to contact UK and KP *Usage validators: Jane Millar to contact Member Forum regarding volunteers for validation sites |
| Next Conference Call |  |  | April 4; 2000UTC |