MEETING MINUTES

| Meeting date: January 24, 2011 |  |  | Group: Mapping SIG |  |
| --- | --- | --- | --- | --- |
| Meeting time: 20:00-21:00 UTC |  |  | Meeting place: Teleconference 2 and GoToMeeting |  |
| Attendees: Bengt Kron (BK), Berit Jensen (BJE) (minutes), Candy Hall (CH), David Berglund (DB), George Brox (GB), Ginette Therriault (GT), Hazel Brear (HB), Jim Campbell (JRC) (chair), Julia Xu (JX), Julie O’Halloran (JOH), Kathy Lindstrøm (KL), Kin Wah Fung (KWF), Margo Imel (MI), Pat Wilson (PW), Rita Scichilone (RS), Sue Pender (SP), Vivian Auld (VA) |  |  |  |  |

| Time for next meeting: February 7, 2011 |  |  | Place for next meeting: GoToMeeting and Teleconference |  |
| --- | --- | --- | --- | --- |

| ## Agenda item | ## Discussion | ## Decision | ## Action |
| --- | --- | --- | --- |
| Review of minutes from January 10, 2011 |  | Approved as is. | To be posted as final. |
| Election of co-chair…BJE |  | All group members are encouraged to send more nominations to BJE |  |
| Collabnet update…BJ, Group | All Mapping Activities have now been moved to CollabNet. The “Phase 1 Mapping Project” is part of the “Mapping SNOMED CT to ICD10 Mapping Project”. We will use the Mapping SIG project for general notifications. |  |  |
| Mapping ICPC project update…JOH | Julie updates on the status of the project we is now in Phase 1 creation of the Primary care Refset. | The mapping will start no earlier than June 2011. |  |
| ICD-9-CM map…KWF | Maintenance of the ICD-9-CM map is currently contracted by the IHTSDO with CAP. This is not well known and has led to confusion for the user community. | CAP and Jane Millar will be contacted to organize IHTSDO response and document support process. | MI will send contact details for CAP to KL and followup on .map questions. |
| Tooling demo webex scheduling…JRC |  | Tuesday February 1st 1800 UTC – IHTSDO line 2 - demonstration will be open for everybody interested. |  |
| - Mapping ICD-10 project update…HB,JRC - JAG report on release timing - Quality assurance plan discussion - Technical documentation update - Personnel planning update | All roles defined. Only the WHO representative needs to be pointed out. All map specialists have received training. We will review the first 500 maps before starting on the rest (about 9100 concepts) We need more people! | Map team training meeting to be held once a week. |  |
| Update and review of action grid…HB |  |  |  |
| Next Conference Call |  | February 7, 2011 Chair: HB |  |
| Education call: Wed Jan 26th 1600UTC |  |  |  |
| IHTSDO spring meeting: April 11-15 2011 Copenhagen |  | TBD | Please see the document “Meetings letter 24jan2010.pdf” from Martin Severs posted on Basecamp under “Special Interest Group Announcements” on January 25, 2011 as well as the IHTSDO website: http://www.ihtsdo.org/about-ihtsdo/ihtsdo-conferences/ |