| SNOMED CT to ICD-10 MAP Quality Assurance Plan |  |  |
| --- | --- | --- |
| Draft |  |  |
| Date | 20110530 |  |
| Version |  | 0.06 |

Amendment History

| Version | Date | Editor | Comments |
| --- | --- | --- | --- |
| Draft v0.01 | 20101122 | Hazel Brear | First draft for review and comment by MapSIG members |
| Draft v0.02 | 20101205 | Kathy Giannangelo | Revisions to sections 5.1 and 5.2. Clarifications made in other sections |
| Draft V0.03 | 20101206 | Kathy Giannangelo | Updates based on MapSIG 6 December 2010 meeting |
| Draft V0.04 | 20101213 | Kathy Giannangelo | Updates based on WHOFIC input and MapSIG 13 December 2010 meeting |
| V0.05 | 20110301 | James Campbell, Jean Marie Rodrigues | Updates with WHOFIC input |
| V0.06 | 20110531 | James Campbell, Karen Coghlan | Addition of document abstraction appendix A |

Review Timetable

| Review date | Responsible owner | Comments |
| --- | --- | --- |
| YYYYMMDD | Person/group responsible | Summary of action |
|  |  | (remove or add rows if necessary) |

© International Health Terminology Standards Development Organisation 2009. All rights reserved.

SNOMED CT® was originally created by the College of American Pathologists.

This document forms part of the International Release of SNOMED CT® distributed by the International Health Terminology Standards Development Organisation (IHTSDO), and is subject to the IHTSDO’s SNOMED CT® Affiliate Licence. Details of the SNOMED CT® Affiliate Licence may be found at http://www.ihtsdo.org/our-standards/licensing/.

No part of this document may be reproduced or transmitted in any form or by any means, or stored in any kind of retrieval system, except by an Affiliate of the IHTSDO in accordance with the SNOMED CT® Affiliate Licence. Any modification of this document (including without limitation the removal or modification of this notice) is prohibited without the express written permission of the IHTSDO.

Any copy of this document that is not obtained directly from the IHTSDO [or a Member of the IHTSDO] is not controlled by the IHTSDO, and may have been modified and may be out of date.  Any recipient of this document who has received it by other means is encouraged to obtain a copy directly from the IHTSDO [or a Member of the IHTSDO. Details of the Members of the IHTSDO may be found at http://www.ihtsdo.org/members/].

Table of Contents

1 Introduction	4

1.1 Purpose of this document	4

1.2 Audience	4

1.3 Background	4

1.4 Use Case supported	5

Expected benefits for the employment of this map include:	5

	Re-use of clinical data for additional statistical purposes	5

	Rapid submission and response to national reporting requirements	5

	Saving time and improving efficiency for the coding professional	5

	Improved accuracy and reproducibility of code mapping	5

	Promulgation of widespread comparable epidemiologic and statistical data	5

	Cost efficiency for IHTSDO member countries which maintain ICD-10 derivative product	5

maps.	5

1.5 Authoritative Sources	6

2 Scope	6

2.1 Overview	6

2.2 Out of Scope of the Project	6

3 Stakeholders for the MAP	7

4 Quality Assurance Plan	7

4.1 Content validation	7

4.2 Usage validation	8

5 References	11

6 Appendix A – Record Abstraction Inventory	12

# Introduction

## Purpose of this document

This document outlines the Quality Assurance procedures, including usage validation to be applied to the output of the collaborative Systematized Nomenclature of Medicine Clinical Terms (SNOMED CT) to International Classification of Diseases and Related Health Problems, Tenth Revision (ICD-10) mapping project. Procedures will be jointly agreed and applied by the International Health Terminology Standards Development Organization (IHTSDO) and the World Health Organization (WHO).

## Audience

The audience for this document are the relevant IHTSDO/WHO officers and the mapping project personnel including Project Manager, Map Lead(s), Map Specialists, Consensus Managers and Consensus Facilitator. Additionally the document will be reviewed by the Mapping Special Interest Group and the Quality Committee.

## Background

The Management Board of the IHTSDO have agreed to project activity to provide finalized guidelines for modelers and classification experts; these to be applied when developing a standard map  from the SNOMED CT to the ICD-10. Additionally, project development of the MAP is in two phases. The Management Board has approved Phase 1 of the project. The results from Phase 1 will inform the decision to progress to Phase 2.

Following the signing of a collaboration agreement between IHTSDO and WHO, the production of a SNOMED CT to ICD-10 MAP has been prioritised for inclusion in the 2010/2011 joint work plan.

## Use Case supported

The integration of a clinical terminology such as SNOMED CT into computer based patient records systems provides a comprehensive and functional terminology of clinical terms, supporting interoperable transmission of patient-related data between information systems.  The cross-maps from SNOMED CT to the ICD-10 (© World Health Organization 1994) Second Edition (2008) are created to support the epidemiological, statistical and administrative reporting needs of the IHTSDO member countries and WHO Collaborating Centers.

The project is being undertaken in support of the following use case:

MAP with patient context management: Patient Jones is being discharged from the hospital. The attending physician has maintained a diagnosis and health-related problem list, coded in SNOMED CT during the inpatient stay. The clinician updates the entries at discharge. The vendor software employs the MAP, which uses a knowledge-based algorithm of sequential computable Map Rules which evaluate context and co-morbidities in the electronic record to identify the most appropriate ICD-10 target code(s) based on ICD-10 exclusion/inclusion rules and other conventions. Vendor software which cannot employ these knowledge based features can employ the helpful Map Advice to provide a readable and understandable list of step-by-step instructions for the physician to support choice of an ICD-10 code or codes. The ICD-10 coding professional later reviews and edits the coded record prior to submission for statistical morbidity reporting. The Map Advice data further guides them with information regarding additional classification requirements to support the assignment of accurate ICD-10 codes.

## Expected benefits for the employment of this map include:

## Re-use of clinical data for additional statistical purposes

## Rapid submission and response to national reporting requirements

## Saving time and improving efficiency for the coding professional

## Improved accuracy and reproducibility of code mapping

## Promulgation of widespread comparable epidemiologic and statistical data

## Cost efficiency for IHTSDO member countries which maintain ICD-10 derivative product

## maps.

While the above example is specific to the inpatient setting, the quality assurance plan as noted in section 4 also supports an outpatient setting use case.

## Authoritative Sources

It is important that the same version SNOMED CT and ICD-10 that are used for production of the MAP are also used in the quality assurance and validation procedures outlined in this document.

The most current version of SNOMED CT published by the International Health Terminology Standards Development Organization in accordance with the Maintenance Plan is used as the source; and the most current version of ICD-10 (© World Health Organization 1994 ICD-10 second edition (2008)), published and maintained by the World Health Organization as the target.

# Scope

## Overview

It is important to understand the following:

- The MAP is to support a semi-automated translation to ICD-10 classification codes from SNOMED CT codes which were determined based on the documentation in a clinical record.

- The MAP provides links to ICD-10 classification codes from SNOMED CT encoded records for use to support use cases such as clinical information applications and secondary administrative use.

- The results of the MAP may serve as a source for further development of SNOMED CT to ICD-10 maps within national extensions which are developed and maintained by Member countries and WHO Collaborating Centres.

## Out of Scope of the Project

2.2.1 A completely automated SNOMED CT to ICD-10 MAP.

2.2.2 Support for social, cultural, ethical or financial constraints on ICD-10 coding required by members or other organizations.

2.2.3 A map that supports management of context beyond that found in the coded record and ICD-10 rules and conventions.

2.2.4 A map that optimises or manipulates ICD-10 codes for reimbursement purposes.

2.2.5 Producing more than a single MAP version during the project.

2.2.6 Impact analysis of the MAP release on health data.

# Stakeholders for the MAP

The MAP is intended to provide support within the specified use case for IHTSDO Members, WHO Collaborating Centers and interested countries which are deploying or have deployed SNOMED CT in clinical information systems and have ICD-10 Second Edition employed in national systems for purposes of statistical reporting, epidemiology, cancer registries, injury and other registries, quality reporting, safety reporting and research.

# Quality Assurance Plan

Quality assurance for the MAP will occur with dual objectives which are an independent evaluation of content and an assessment of utility.

## Content validation

Objective:  An external validation will occur following completion of mapping of the priority set and at the completion of map of all that is within scope.

External Review Agency(ies) Selection Process

An external review agency(ies) will be chosen by the WHO-FIC/ IHTSDO Joint Coordination Group from candidates identified based upon these general requirements:

- Access to qualified expertise in terminology use and data mapping principles

- Advanced experience and demonstrated working knowledge of SNOMED CT and ICD-10 structure and rules

- Experience in map validation project management

- Contract management administrative support

- Capacity to complete the service within the  established timeline

- Ability to provide service within budget limits established by IHTSDO

- Absence of financial interests in the map

External Review Agency(ies) Requirements

Qualifications are to equal or exceed those for consensus management roles in the project.

Methodology

- Select a statistically valid sample of MAP records for review by the external validation agency(ies)

- Assemble and train validation project personnel following the training program employed for map specialists

- Independent review of MAP records according to the documented principles and methodology

- Determine concordance and compare to the agreed upon percentage (e.g., 95%)

- Prepare report of the results

## Usage validation

Objective: Verify value of the MAP within the intended use case; establish the business case for map deployment.

Methodology

Overview: The project will address morbidity coding in inpatient and outpatient settings.  One or more healthcare organization(s) will be identified by the JAG who are known to have high quality electronic health records coded in SNOMED CT.  A statistically meaningful sample of anonymized inpatient and outpatient records will be abstracted in accordance with the inventory included in Appendix A, including a diagnosis (problem) list encoded in SNOMED CT.  A panel of experts who are not involved in case preparation or the coding process will be chosen from the WHOFIC community by the JAG to review the record summaries and generate an assigned set of ICD-10 codes per WHO guidelines.    This panel of experts will verify a prioritized GOLD STANDARD set of classification codes for each record abstract using ICD-10 and WHO guidelines. Ten cases will serve as a training set.  All subsequent cases prepared by WHOFIC staff will be analyzed for concordance and work statistics in GOLD STANDARD code set assignment.  Work statistics will be maintained by the WHOFIC team to tabulate work hours required for code set generation.

The MAP in its current state will be expanded by an independent map team as necessary to include all SNOMED CT clinical finding concepts found in the study set records.

The problem list and record data consisting of pre-coordinated SNOMED CT concepts will be mapped by automated means using the SNOMED CT to ICD-10 map to create a MAPPED data set. Workflow statistics will be maintained by the IHTSDO team to tabulate work hours required for code set generation.

Accuracy of the MAPPED classification set compared to the GOLD STANDARD, inter-rater variability of the WHOFIC assignments and coding efficiency will be assessed.

Furthermore, independent performance sites will assess work efficiency and accuracy using SOURCE and MAP data sets in the creation of ICD-10 code sets compared to the GOLD STANDARD.

Performance sites: One or more inpatient settings and one or more outpatient settings within one or more IHTSDO member countries.  One or more classification centres drawn from the WHOFIC community.

Outcomes

Comparison of precision, recall and F-score for the mapping procedure relative to a "gold standard" list for classification of each case

Time expended for classification by case and procedure

Concordance between concurrent classifiers; a measure of inter-rater reliability

Personnel Requirements

- Project lead

- Site lead for record assembly and distribution of test data at each performance site

- IHTSDO mapping team

- Reference staff panel of WHOFIC coding experts, with experience and training in ICD 10 classification.  The panel will not otherwise be involved in case preparation or SNOMED coding procedures

- Statistician

Procedures

A.  Record preparation: The lead for each inpatient site will choose a statistically meaningful sample inpatient stay records for representative content, clinical reasonableness, legibility and completeness.  Record abstracts will be prepared by the lead with all personal identification data removed, the record identified by an anonymous record identifier which will be maintained by the study lead.  Patient gender and age at the time of the encounter will be included with each record abstract..  The abstraction will include the discharge summary, possibly embellished by the adjudication panel, the patient problem list of pre-coordinated SNOMED CT concept terms, and any other record data the adjudication team feels necessary to the comprehensive needs of the coder.  The set of cases will be numbered sequentially (case identifier), anonymized and prepared for classification in two batches by the site lead. The first 10 serves as training set.

The WHOFIC reference panel will review the record abstract for completeness and comprehension of content for assignment of ICD-10 codes. For each abstracted case, the reference panel will review the final record abstraction and prepare a final GOLD STANDARD list of ICD-10 codes.

Each outpatient site will similarly prepare a statistically meaningful sample outpatient encounters and prepare the finalized encounter note and problem list in a similar fashion.

B. Classification: A minimum of four classification experts (Classifiers) at each site will be trained in study purpose and procedures and divided into study and control group teams.  The source material for the control group will be record abstracts, which includes the problem lists.  The source material for the study group will also include the SNOMED CT problem list automatically mapped to ICD-10 code(s).  Cases will be provided to the classifiers sequentially for classification.  All experts at a single site will use the same coding tool set.  Each classifier will read the case material and then time themselves while choosing ICD-10 codes for the case.

For each case, the classifier will submit a set of case outcomes data including:

- their identifier;

- the case identifier;

- a primary ICD-10 diagnosis code for the case;

- a complete set of additional ICD-10 codes for the case; and

- the time spent in classification of the case.

The site lead will collate these data items for each classifier and case, adding the study procedure (control or study) identifier to the outcomes data set.

C. Outcomes assessment:  For each case instance, MAP group, control group and study group agreement with the gold standard will be computed as outcome measures: a) full agreement with the ICD-10 gold standard code set (Integer variable: 0-1), b) fractional agreement with the complete set of ICD-10 gold standard codes (Integer variable)

D. Statistical analysis:

a) The statistician will tabulate raw agreement data and calculate aggregate precision, recall and F-score for each study procedure and outcome measure on all cases after the training set.

- Precision = true positive ICD-10 codes / (true positive + false positive ICD-10 codes);

- Recall = true positive / (true positive + false negative);

- F-score = 2 X (precision X recall) / (precision + recall)

Differences in precision and recall between procedures will be tested for significance using Chi-square statistics.

b) For all cases following the training set, the statistician will prepare aggregate time expenditure statistics by procedure, consisting of mean and standard deviation, with T-test estimation of significance of any difference in average time spent across all cases by GOLD STANDARD, MAP, control and study teams.

c) Discordance rates between classifiers will be assessed measuring intra-class correlation within the two classification procedures using the kappa statistic.  Differences in the kappa statistic between study and control procedures will be tested for significance.

Sample size justification

Precision and recall:  Assuming a precision of 0.6 for the unaided classification, an increase in precision to 0.8 with map assistance yields a corresponding Chi-square of 4.3 (df=1).  This requires a sample of n=266 cases to assure statistical power of beta=0.8.[2].

Intra-class correlation:  The primary outcome is the intra-class correlation, a measure of inter-observer agreement.  Landis and Koch [1] consider coefficients between 0.41-0.60 to represent moderate agreement and coefficients between 0.61 and 0.80 to represent substantial agreement.  The intra-class correlation will be computed for the control and study groups.

Assuming baseline intra-class correlation of 0.50 for the control group, a total of n=158 cases will provide 80% power at the 0.05 level of significance to detect an increase to 0.70 in the study group.  If we anticipate that the study group will have an intra-class correlation of 0.60, a total of n=760 cases are needed.

# References

Landis JR and Koch GG. (1977) A one-way components of variance model for categorical data, Biometrics, 33, 671-679

Lenth, R. V. (2006) Java Applets for Power and Sample Size.  Retrieved 3/1/2009 from http://www.stat.uiowa.edu/~rlenth/Power

# Appendix A – Record Abstraction Inventory

Source Documents Preparation for ICD-10 Map Usage Validation

(reference: Canadian classification guidelines)

| Source Documents with SNOMED CT coding |  |  |
| --- | --- | --- |
| Type of Case | Documentation Requirements |  |
| Inpatient Surgical | - Discharge summary (SNOMED coded) - History and physical exam - Physician diagnosis list (SNOMED coded) - Progress notes - Operation report (with postoperative diagnosis recorded) - Anesthesia report (for OR time data elements) - Pathology report (SNOMED coded) - Consultation reports - Diagnostic imaging reports (SNOMED coded) |  |
| Inpatient Medical | - Discharge summary (SNOMED coded) - History and physical - Physician diagnosis list (SNOMED coded) - Progress notes - Consultation reports - Interventional reports (e.g. cardiac catheterization, mechanical ventilation) (SNOMED coded) - Diagnostic imaging reports (SNOMED coded) |  |
| Obstetrical | - Prenatal record - Labour summary and delivery/operative record - Physician diagnosis list (SNOMED coded) - Anesthesia report |  |
| Outpatient encounter |  | - History and physical , Consultation or Encounter note - Physician diagnosis list (SNOMED coded) - Procedure report (SNOMED coded) - Clinic findings data (vital signs and biometrics) - Prescriptions and orders |