| Mapping Service Team Quality Metrics |  |  |
| --- | --- | --- |
| This document describes the Quality Metrics used to evaluate the 20140131 Release of the SNOMED CT to ICD-10 and SNOMED CT to ICD-9-CM Maps |  |  |
| Date | 20140428 |  |
| Version |  | v1-00 |

Amendment History

| Version | Date | Editor | Comments |
| --- | --- | --- | --- |
| v0-01 | 20140426 | Kathy Giannangelo | Draft for comments |
| v0-02 | 20140426 | Kathy Giannangelo | Revisions made based on DM comments |
| v1-00 | 20140428 | Kathy Giannangelo | Results for metric 3.3.2 added |

Review Timetable

| Review date | Responsible owner | Comments |
| --- | --- | --- |
|  |  | Review not necessary |

© International Health Terminology Standards Development Organisation 2014. All rights reserved.

SNOMED CT® was originally created by the College of American Pathologists.

This document forms part of the International Release of SNOMED CT® distributed by the International Health Terminology Standards Development Organisation (IHTSDO), and is subject to the IHTSDO’s SNOMED CT® Affiliate Licence. Details of the SNOMED CT® Affiliate Licence may be found at http://www.ihtsdo.org/our-standards/licensing/.

No part of this document may be reproduced or transmitted in any form or by any means, or stored in any kind of retrieval system, except by an Affiliate of the IHTSDO in accordance with the SNOMED CT® Affiliate Licence. Any modification of this document (including without limitation the removal or modification of this notice) is prohibited without the express written permission of the IHTSDO.

Any copy of this document that is not obtained directly from the IHTSDO [or a Member of the IHTSDO] is not controlled by the IHTSDO, and may have been modified and may be out of date.  Any recipient of this document who has received it by other means is encouraged to obtain a copy directly from the IHTSDO [or a Member of the IHTSDO. Details of the Members of the IHTSDO may be found at http://www.ihtsdo.org/members/].

Table of Contents

Introduction	4

1 Purpose	4

2 Summary of Findings and Response	4

3 Quality Metric Results	6

3.1 Organisational processes and support	6

3.1.1 IHTSDO Mapping Release Plan	6

3.1.2 ICD-10 Cross Mapping Progress	7

3.2 Cross Mappings	8

3.2.1 SNOMED CT concepts without ICD-10 Legacy Maps	8

3.3 Documentation	9

3.3.1 ICD-10 Mapping Heuristics Adherence	10

3.3.2 ICD-10 Mapping Principles Adherence	11

# Introduction

According to the IHTSDO Quality Framework Toolkit, the IHTSDO quality assurance can be summarized thus:

In order to satisfy its stated purposes the IHTSDO will undertake many project or service activities. By identifying these activities, it is then possible to specify the components (depending on their nature these may be ‘structure’, ‘process’ and ‘outcome’ components) that are needed to enable these activities. By identifying suitable characteristics by which to assess these components, it will then be possible to measure, demonstrate and improve the quality of each activity the IHTSDO undertakes, by generating quality metrics. Each quality metric will consist of one or more quality targets against which the characteristics of the components can be assessed, along with a plan or description as to how they will be achieved. The ability to measure the degree of adherence to (or achievement of) such targets will then allow the IHTSDO to satisfy itself, its stakeholder and its potential stakeholders of the quality of the activities it performs. If at any stage target levels of quality are not achieved, or if targets are revised, a description of the response (such as a change to the planned approach to achieving the target) will be agreed and the metric re-tested.

# Purpose

The ability to measure or quantify qualitative quality improvement activity is generally regarded as desirable – such activity can provide objective absolute measures of quality and trends in quality, enabling relevant stakeholders to assure themselves that the terminology derivatives, associated organizations and processes are of satisfactory quality (or that measures are being taken to improve quality where issues are identified). The metrics serve as a means to demonstrate continuous improvement. They help to identify concerns, analyze where remedial steps can be made and pinpoint where the necessary changes are needed, e.g., revising aspects of process or looking to modify structural components such as staff training. However, objective measures of quality are often hard to determine (and interpret).

# Summary of Findings and Response

Five quality metrics were monitored for the 20140131 Release, four for only the ICD-10 map and one for both maps. Two of the five metrics evaluated organisational processes and support, one evaluated cross mapping concordance, and two evaluated documentation.

The first metric for organisational processes and support, looked at the IHTSDO Mapping Release Plan and measures the Mapping Service Team’s performance against the IHTSDO Mapping Release Plan’s milestone dates for the SNOMED CT to ICD-10 and SNOMED CT to ICD-9-CM maps. The 100% target was met. Comparing this result to the 20131231 quality metric result, no change was seen in the overall target. However, target dates leading up to the release did improve as only one versus five were not met. No update to the metric is necessary. It will be carried forward for the 20140731 map release.

For the next organisational processes and support metric, the target of 100% was exceeded. The reason for surpassing the target was the identification of a group of similar concepts for mapping by the team, i.e., concepts defined as injury and poisoning, which resulted in higher productivity. For the 20140731 release, the Mapping Service Team is responsible for mapping new content as it is made available by the authoring team. Two external contractors are mapping all published concepts in scope for the ICD-10 map. Therefore this metric, which evaluated the rate at which the mapping progresses towards map completion with each release, is no longer valid and has not been carried forward.

The cross mapping concordance metric measures how often two mapping specialists agree with each other on the selected ICD-10 code(s) and associated rules. This metric was also exceeded. A 68% concordance rate between two mapping specialists was achieved compared to the target of 65%. Individual team member meetings were added to the weekly team meetings to provide additional education. Mapping guidance has also undergone updates as necessary. With the maturity of the team’s expertise through team meeting discussions and closer alignment with the authoring team, the target for the 20140731 release was raised to 70%. Improved tracking has also been put in place.

Documentation metrics included an assessment of:

- Whether the heuristic and/or the mapping principle is comprehensive in its description and associated examples

- How often a principle is consistently applied by mapping specialists

The first metric assessed adherence to the Heuristic 11.6 Multiple Targets: Poisonings and Mapping Personnel Handbook principle 0021. The reason for selecting this documentation metric out of a number of options was based on the focus of the team on a selected set of concepts noted previously which included poisonings. Result was 95%. While slightly below the target of 100%, the outcome was considered not due to any lack of understanding but to the repetitive nature of mapping the same type of concept over and over. Thus, the Map Leads determined no additional education was necessary. The heuristic and mapping principle were also comprehensive in their description and associated examples so no revision was made. To address the root cause for not meeting the 100% target, functionality is being built into in the mapping tool under development that provides a warning when mapping poisonings. This should improve the adherence to the heuristic and mapping principle. It has not been carried forward for the 20140731 release.

The second metric evaluated the extent to which the mapping specialist applies Principle 002 where the mapping specialist is to map “Low Level Concepts”. Result was 97%. While slightly below the target of 100%, the outcome was considered acceptable. Evaluation by the Map Leads determined the small error rate was not due to any lack of understanding on the part of the mapping specialists but simply to human error. Therefore, during the individual team member meetings, which were added at the beginning of the release cycle, reminders were provided to the specialist on adhering to Principle 002. Weekly monitoring showed improvement in following this principle. For the 20140731 release, the way in which mapping is done has changed which resulted in Principle 002 being retired. Thus, with the modification in methodology, this metric has not been carried forward for the 20140731 release.

# Quality Metric Results

The following sub-sections describe the Quality Metrics evaluated to monitor the 20140131 Release of the SNOMED CT to ICD-10 and SNOMED CT to ICD-9-CM maps.

## Organisational processes and support

The metrics established for the Mapping Service Team’s policies, procedures, and work plans include:

- IHTSDO Mapping Release Plan

- Mapping progress

### IHTSDO Mapping Release Plan

The IHTSDO Mapping Release Plan provides guidance to Mapping Personnel by listing milestones and dates for the timely production of cross mappings between SNOMED CT and ICD-10 and SNOMED CT and ICD-9-CM. This can also be shared with Members to confirm the work being undertaken for inclusion in each release.

Statement: There are key tasks that must be performed by a certain date in order to meet the expectations of the IHTSDO Member Countries.

Component – Outcome

HAS

Quality characteristic – Accountability

Description – Measure the Mapping Service Team’s performance against the IHTSDO Mapping Release Plan’s milestone dates for the SNOMED CT to ICD-10 and SNOMED CT to ICD-9-CM maps.

| Component | Characteristic and Description |  | Metric | Target | Result | Owner |
| --- | --- | --- | --- | --- | --- | --- |
| Release Plan: Outcome | Char: | Accountability | Percent of deadlines met by the Mapping Service Team | 100% | 100% | Mapping Leads |
|  | Descr: | Agreed maps available and delivered to schedule |  |  | Measurement plan: Track the date for each milestone and determine if the date was met. | Response: Analyze results and update plan accordingly. Evaluate again at next release |

### ICD-10 Cross Mapping Progress

This metric measures progress toward completion of the SNOMED CT to ICD-10 map. It is used to evaluate past performance, current status and predict future trends and measures the positive movement in the performance of the mapping task.

Statement: Only domains of SNOMED CT, which overlap in meaning with those of ICD-10, will be mapped.  All pre-coordinated concepts issued by the IHTSDO within the current international release of SNOMED CT with active status within the following SNOMED CT domains are in scope for map consideration:

- Clinical findings (disorders and findings) Concept.id 404684003 and descendants

- Events Concept.id 272379006 and descendants

- Situations with explicit context Concept.id 243796009 and descendants excluding Procedure with explicit context Concept.id 129125009 and its descendants

There are 105,527 concepts in SNOMED CT that are in scope for mapping. Based on current staffing, approximately 5600 concepts are mapped per release.

Component – Outcome

HAS

Quality characteristic – Efficiency

Description – Measure the Mapping Service Team’s performance against the mapping target for each release of the SNOMED CT to ICD-10 map.

| Component | Characteristic and Description |  | Metric | Target | Result | Owner |
| --- | --- | --- | --- | --- | --- | --- |
| Release Plan: Outcome | Char: | Efficiency | Concepts mapped compared to the target | 100% of 5600 concepts per release | 180% | Mapping Leads |
|  | Descr: | The rate which the mapping progresses towards map completion with each release |  |  | Measurement plan: Track the number of concepts mapped per release | Response: Analyze results and adjust staffing as needed. Evaluate again at next release |

## Cross Mappings

The mapping specialist workflow methodology institutes a standard practice for creating a map that should be understandable and reproducible.

Metrics established for the SNOMED CT to ICD-10 cross mappings, a SNOMED CT derivative, include:

- Concepts without legacy maps are assigned to two mapping specialists working independently. Map concordance between two trained mapping specialists is targeted at 65%.

The 65% concordance was chosen based on statistics established at the conclusion of the release of the 31 July 2013 map and represents a 25% improvement.

### SNOMED CT concepts without ICD-10 Legacy Maps

Concepts for cross mapping that are within scope are prioritized by frequency of use data from IHTSDO Member countries.

Statement: For concepts without ICD-10 legacy maps, two mapping specialists independently assess SNOMED CT concepts to determine the ICD-10 maps. Consequently, discordant maps are reviewed by the mapping lead to resolve conflicting assignments.

Component – Outcome

HAS

Quality characteristic – Reliability

Description – Measure how often two mapping specialists agree with each other on the selected ICD-10 code(s) and associated rules. A high map concordance rate between two mapping specialists represents greater reliability of the published map.

| Component | Characteristic and Description |  | Metric | Target | Result | Owner |
| --- | --- | --- | --- | --- | --- | --- |
| Concepts Without Legacy Maps: Outcome | Char: | Reliability | Percentage of time two mapping specialists agree on the chosen target code(s) and associated rules | 65% | 68% | Mapping Leads |
|  | Descr: | Ability to create a map with a high map concordance rate between two mapping specialists |  |  | Measurement plan: Determine the degree of concordance between independent mapping specialists. Concordance will be monitored for every 1000 concepts. | Response: Analyze results after every 1000 concepts and determine causes of discordance when higher than target. As necessary, provide additional education and/or revise mapping guidance. |

## Documentation

The metrics established for documents associated with the SNOMED CT to ICD-10 and SNOMED CT to ICD-9-CM maps.

For ICD-10, these include:

- Technical Specification incorporating mapping heuristics

- Mapping Personnel Handbook

For ICD-9-CM, this includes:

- Mapping heuristics

These heuristics and the principles in the Mapping Personnel Handbook serve as the rules for creating a map.

### ICD-10 Mapping Heuristics Adherence

The Technical Specifications contains mapping heuristics along with their description and examples of application.

Statement: The mapping specialist follows the heuristics as stated in the Technical Specifications when creating a map. The heuristics need to be clearly stated in order for multiple mapping specialists to apply the rules in a consistent and reproducible way.

Component – Structure

HAS

Quality characteristic - Comprehensiveness

Description – Assess whether the heuristic is comprehensive in its description and associated examples. An agreement between independent mapping specialists on the application of the heuristic indicates the heuristic is clear and a reproducible map can result.

For example, the metric for Heuristic 11.6 “Multiple Targets: Poisonings” would be:

| Component | Characteristic and Description |  | Metric | Target | Result | Owner |
| --- | --- | --- | --- | --- | --- | --- |
| Mapping Heuristics Adherence: Structure | Char: | Comprehensiveness | The amount of agreement between independent mapping specialists in applying Heuristic 11.6 Multiple Targets: Poisonings and Mapping Personnel Handbook principle 0021, Advice required for poisoning external cause codes | 100% | 95% | Mapping Leads |
|  | Descr: | The degree to which the mapping specialties adhere to the heuristics for poisonings. |  |  | Measurement plan: Determine the degree of concordance between independent mapping specialists for the poisoning concepts contained in the map. | Response: Analyze results on a monthly basis and determine causes of not meeting target. If necessary, revise heuristic/principle and/or provide additional education. |

### ICD-10 Mapping Principles Adherence

The Mapping Personnel Handbook contains mapping principles along with their description and examples of application.

Statement: The mapping specialist follows the principles as stated in the Mapping Personnel Handbook when creating a map. The principles need to be clearly defined in order for multiple mapping specialists to apply them in the same way.

Component – Outcome

HAS

Quality characteristic - Consistency

Description – Measure how often the principles are consistently applied by mapping specialists. Correct use of the principle by the mapping specialist results in fewer conflicts in need of review by the Map Lead.

For example, the metric for Principle 002 “Mapping of Low Level Concepts” would be:

| Component | Characteristic and Description |  | Metric | Target | Result | Owner |
| --- | --- | --- | --- | --- | --- | --- |
| Mapping Principles Adherence: Outcome | Char: | Consistency | Percentage of time when Principle 002 was applied by the mapping specialists | 100% | 97% | Mapping Leads |
|  | Descr: | The extent to which the mapping specialist applies Principle 002 when there are 10 or fewer descendants. |  |  | Measurement plan: Using the mapping lead conflict report, track the number of times a conflict record is created because Principle 002 was not followed. | Response: Analyze results on a weekly basis and determine causes of not meeting target. If necessary, provide additional training |