International Dentistry SIG - 2014 work plan items

The International Dentistry SIG was established in collaboration with the American Dental Association (ADA), as part of the Cooperation Agreement signed between ADA and IHTSDO in November 2012.

The following sets out agreed work areas that the SIG is undertaking across 2014 and 2015 in order to continuously add to and improve content in SNOMED CT. The timelines are agreed and have fed in to the content development plans for 2014.

2014

|  | Activity | Responsibility | Timelines for work delivery | Release |
| --- | --- | --- | --- | --- |
| 1 | Incorporation of non-cephalometric concepts (including those in SNODENT) - new content being delivered (200 concepts) | SIG | February 2015 |  |
|  | Incorporation of non-cephalometric concepts into SNOMED CT - editing | IHTSDO editors |  | July 2015 |
| 2 | Tooth representation – editing - COMPLETED | IHTSDO editors |  | July 2014 |
| 3 | Caries severity index – list of content (10-15 add and remove) | SIG | October 2014 |  |
|  | Caries severity index - editing | IHTSDO editors | Cut off November 5 2014 | January 2015 if possible |
| 4 | Substances – dental restorative materials (scope of odontogram) (30-50) | SIG | October 2014 |  |
|  | Consequent Editing updates | IHTSDO editors | Cut off November 5 2014 | January 2015 if possible |